1. Executive Summary

1.1 Project Vision & Market Opportunity

The global voluntary carbon market is poised for exponential growth, yet the single largest barrier to entry for landowners and small-to-medium project developers remains domain complexity—the inability to translate raw land conditions into bankable, science-backed investment assets.

TerraVoxel bridges this gap. It is a decision-support platform that demystifies the land-to-carbon value chain by allowing a user to draw a polygon on a map, input basic constraints, and instantly receive a fully costed plantation blueprint with verified carbon yield projections and IRR calculations.

The market opportunity targets three converging trends:

- Regenerative Agriculture Mandates: Corporations are scrambling to secure nature-based carbon removal credits to meet net-zero pledges.

- Fallow & Degraded Land Utilization: Millions of hectares of underperforming agricultural and scrubland exist globally, awaiting low-cost, high-yield conversion to carbon-sequestering assets.

- ESG Investment Inflows: Institutional green funds actively seek transparent, data-backed agroforestry projects with predictable 10–20 year yield curves.

TerraVoxel positions itself not merely as a calculator, but as the front-end origination engine for the next generation of verifiable carbon projects.

1.2 Core Value Proposition (The 3-Step Workflow)

The platform radically simplifies the complex intersection of agronomy, geospatial science, and financial modeling into a frictionless, three-step user journey:

| Step | User Action | System Response |
| --- | --- | --- |
| Step 1: Who Logs In? | Landowner, investor, or ESG project developer authenticates to the platform. | The dashboard initializes a personalized project workspace tied to the user's profile and historical project data. |
| Step 2: What Details Do They Enter? | User draws a land polygon on an interactive satellite map, selects baseline land status (barren/pasture/scrub), specifies water access and fencing security, and inputs their available capital and target time horizon (5–20 years). | The system auto-fetches missing biophysical data (soil type, rainfall, temperature) via open geospatial APIs, completely removing the need for agricultural expertise. |
| Step 3: What Plan Do They Get? | User clicks "Generate Blueprint." | The platform instantly returns a 4-part Investment Blueprint: (1) Species Mix & Density, (2) Annual Carbon Sequestration Forecast (tCO₂e), (3) 10-Year Financial Model with NPV/IRR/Payback, and (4) a 1-Click downloadable Investor & Bank Deck (PDF). |

This workflow eliminates guesswork, reduces due-diligence time from weeks to minutes, and transforms raw land data into a standardized, investable asset prospectus.

2. User Personas & Access Control

2.1 Primary User: Landowner / Land Investor / ESG Project Developer

TerraVoxel is designed for three distinct sub-personas, each accessing the platform with slightly different motivations and data inputs:

| Persona | Profile | Primary Motivation | Key Inputs They Provide | Platform Expectation |
| --- | --- | --- | --- | --- |
| The Smallholder/Farmer | An individual owning 2–50 acres of degraded or fallow agricultural land. | Generate a side-income stream through carbon credits while improving soil health and biodiversity. | Accurate map polygon; current land status; limited capital (usually < ₹10 Lakhs). | Requires a highly visual, simplified output with clear annual cashflow expectations and minimum upfront risk. |
| The Institutional Land Aggregator | A corporate entity or fund managing 500+ acres of contiguous or distributed land parcels (e.g., timber REITs, large plantation firms). | Portfolio diversification into carbon assets; compliance with ESG mandates; maximize IRR across a diversified species portfolio. | Bulk upload of multiple polygons; access to mechanized planting; higher capital availability; willingness to wait for long-term hardwoods. | Needs advanced filtering (species comparison), portfolio-level aggregation, and raw data exports for internal financial audits. |
| The ESG Project Developer | An intermediary/NGO/consultancy that identifies, develops, and flips carbon projects to corporate buyers. | Build a pipeline of verifiable, pre-certified carbon projects to sell to Fortune 500 offset buyers. | Requires maximum data granularity to satisfy third-party auditors (Verra/Gold Standard); needs sensitivity analysis for carbon price fluctuations. | Demands full transparency on allometric equations, verification fee projections, and a highly professional "Bank Deck" export to attract upfront corporate financing. |

2.2 User Journey Mapping (Input → Processing → Output)

To ensure seamless handoff between personas and the system's logic, the user journey is mapped across five distinct phases:

Phase 1: Onboarding & Discovery

- New user signs up via email/SSO.

- Platform delivers a 2-minute interactive tutorial highlighting the 3-step workflow.

- User is prompted to either start a New Project or load a Saved Draft.

Phase 2: Geospatial & Baseline Data Capture (Aligns with Step 2 of the workflow)

- Action: User navigates to the embedded map interface. They draw a polygon (or drop a pin and adjust radius) to define the project boundary.

- System Response: Hectare/Acreage auto-calculates. Coordinates are passed to backend APIs which silently fetch:

  - Soil taxonomy (via ISRIC/SoilGrids or national agri APIs).

  - 30-year average rainfall and temperature bands (via OpenWeatherMap / NASA POWER).

- Action: User completes the structured form:

  - Dropdown: Land Status (Barren / Degraded Pasture / Deforested Scrubland).

  - Radio Buttons: Water Access (Rain-fed / Seasonal Canal / Borewell).

  - Toggle: Fencing Security (Protected / Open Grazing Risk).

  - Numeric Slider: Initial Capital Available (₹50,000 – ₹5,00,00,000+).

  - Radio Selector: Financing Mode (Self-Funded / Seeking Upfront Investor Financing).

  - Dropdown: Time Horizon (5 / 10 / 15 / 20 years).

Phase 3: Background Processing & Algorithm Execution (Invisible to user, takes < 3 seconds)

- The system queries the Species Database (containing growth curves, allometric equations, water tolerance, and carbon fractions for 40+ native species).

- It runs a multi-objective optimization routine:

  - Constraint 1: Match species to soil/rainfall compatibility (eliminates unsuitable species).

  - Constraint 2: Optimize the species mix to balance early-stage biomass (Bamboo) against long-term canopy (Teak/Neem) based on the user's time horizon.

  - Constraint 3: Adjust planting density (plants/acre) based on water availability and capital constraints.

- Simultaneously, the Financial Engine simulates 10 years of monthly cashflows, incorporating:

  - Capex amortization.

  - Annual Opex (including mandatory third-party verification fees for Years 3, 6, and 9).

  - Carbon credit price interpolation (using a conservative base price + user-adjustable volatility band).

Phase 4: Output Dashboard Rendering (Aligns with Step 3 of the workflow)

- The frontend renders the TerraVoxel Investment Blueprint in a highly interactive, tabbed dashboard:

  - Tab 1 - Strategy: Visual species pie-chart, planting grid layout, and monthly irrigation schedule.

  - Tab 2 - Carbon: A stacked area chart showing cumulative carbon sequestered, overlaid with annual credit generation milestones.

  - Tab 3 - Finance: Dynamic tables showing Year-by-Year Capex, Opex, Revenue, and Cumulative Cashflow. Displayed prominently: NPV, IRR, Payback Year.

- A "Risk & Sensitivity" slider panel allows the user to instantly adjust carbon market prices (±30%) to see how NPV fluctuates in real-time.

Phase 5: Export & Action (The "1-Click" Closure)

- User clicks "Generate Investor Deck" .

- The system compiles a 15–20 page PDF report containing:

  - Executive summary of the land parcel.

  - Satellite imagery with species zoning overlay.

  - Tabular financial projections certified by the platform's internal logic.

  - A cover letter template addressed to "Commercial Banks / Green Funds / Corporate Offset Buyers," highlighting the project's IRR and break-even point.

- The PDF is auto-downloaded, and the user is optionally prompted to "Save Project" or "Apply for Financing" (a future roadmap feature connecting to lending partners).

3. Functional Architecture Overview

3.1 High-Level System Block Diagram

TerraVoxel follows a modern, cloud-native microservices architecture designed for scalability, real-time data processing, and seamless integration with external geospatial and financial APIs. The system is logically partitioned into five distinct layers, each handling a specific aspect of the 3-step workflow:

text

┌─────────────────────────────────────────────────────────────────────────────┐

│                           PRESENTATION LAYER (Frontend)                    │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  │

│  │   Map/UI     │  │  Form Input  │  │  Dashboard   │  │  PDF Export  │  │

│  │  (React.js)  │  │  Components  │  │  (Charts)    │  │  (Print.js)  │  │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘  │

└─────────────────────────────────────┬───────────────────────────────────────┘

│ HTTPS / REST API / WebSockets

┌─────────────────────────────────────▼───────────────────────────────────────┐

│                          API GATEWAY & AUTHENTICATION                      │

│              (Kong/NGINX + JWT Auth + Role-Based Access Control)           │

└─────────────────────────────────────┬───────────────────────────────────────┘

│

┌─────────────────────────────────────▼───────────────────────────────────────┐

│                       APPLICATION LAYER (Backend Services)                 │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  │

│  │  Project     │  │  Geospatial  │  │  Species     │  │  Financial   │  │

│  │  Management  │  │  Processing  │  │  Recommender │  │  Engine      │  │

│  │  Service     │  │  Service     │  │  Service     │  │  Service     │  │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘  │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  │

│  │  Carbon      │  │  Report      │  │  External    │  │  User        │  │

│  │  Accounting  │  │  Generation  │  │  API         │  │  Profile     │  │

│  │  Service     │  │  Service     │  │  Orchestrator│  │  Service     │  │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘  │

└─────────────────────────────────────┬───────────────────────────────────────┘

│

┌─────────────────────────────────────▼───────────────────────────────────────┐

│                         DATA LAYER (Storage & Caching)                     │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  │

│  │   PostGIS    │  │  Redis       │  │  MongoDB     │  │  AWS S3 /    │  │

│  │  (Spatial)   │  │  (Cache)     │  │  (Documents) │  │  Cloudinary  │  │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘  │

└─────────────────────────────────────┬───────────────────────────────────────┘

│

┌─────────────────────────────────────▼───────────────────────────────────────┐

│                      EXTERNAL INTEGRATION LAYER (APIs)                     │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  │

│  │  Leaflet/MapLibre /    │  │  SoilGrids   │  │  OpenWeather │  │  Carbon Price│  │

│  │  Google Maps │  │  (ISRIC)     │  │  / NASA POWER│  │  Index APIs  │  │

│  └──────────────┘  └──────────────┘  └──────────────┘  └──────────────┘  │

└─────────────────────────────────────────────────────────────────────────────┘

3.2 The 3-Step Data Pipeline (Capture → Analyze → Report)

The platform's core logic is orchestrated through an event-driven pipeline that precisely mirrors the user's 3-step journey. Each step triggers asynchronous background jobs to ensure sub-3-second response times:

Pipeline Stage 1: Data Capture (User Input → System Ingestion)

- Trigger: User submits the land polygon and baseline form.

- Actions:

  - Frontend validates geometry (ensures polygon is closed, area > 0.1 ha).

  - REST API endpoint /api/v1/projects receives payload containing GeoJSON, form fields, and financial constraints.

  - Project Management Service creates a new project record in PostGIS with a unique project_id and user_id foreign key.

  - Parallel Async Jobs Triggered:

    - Job A: Geospatial Service reverse-geocodes coordinates and fetches soil/rainfall/temperature data from external APIs.

    - Job B: User Profile Service validates capital constraints against minimum viable plantation cost (prevents underfunded projects).

- Output: Project enters "Processing" status. User sees a loading spinner with a progress bar labeled "Analyzing your land..."

Pipeline Stage 2: Core Analysis (Algorithmic Processing)

- Trigger: All external data fetches return successfully (or fallback to conservative defaults if APIs timeout).

- Actions (Sequential but rapid):

  - Species Filtering: The Species Recommender Service queries the Species Database, filtering by:

    - Soil pH compatibility (±0.5 of recorded soil pH).

    - Rainfall tolerance (must include user's annual rainfall within optimal range).

    - Temperature hardiness (minimum/maximum temperature thresholds).

  - Species Mix Optimization: A weighted scoring algorithm evaluates remaining species against:

    - User's time horizon (short horizon = higher score for fast-growing Bamboo; longer horizon = balanced mix with Teak/Neem).

    - Capital constraints (lower capital = higher proportion of low-cost, high-survival-rate pioneer species).

    - Water access (rain-fed = drought-tolerant species weighted higher; borewell = high-water-demand species allowed).

  - Density Calculation: Using the allometric equations service, the system calculates optimal planting density (trees/ha) based on:

    - Species-specific crown competition index.

    - Water availability factor (rain-fed = lower density to reduce competition).

  - Carbon Trajectory Simulation: The Carbon Accounting Service runs a 20-year Monte Carlo simulation (with 1,000 iterations) to project:

    - Annual above-ground biomass accumulation (using species-specific growth curves).

    - Below-ground root biomass (estimated at 20-30% of above-ground).

    - Soil organic carbon increase (using IPCC default factors for land-use change).

    - Annual tCO₂e captured (converted via carbon fraction of 0.47–0.50 per ton of dry biomass).

  - Financial Projection: The Financial Engine computes:

    - Year 0 Capex (itemized: saplings @ ₹35–₹150 each, soil prep @ ₹2,500/ha, planting labor @ ₹8,000/ha, drip irrigation if applicable).

    - Years 1–10 Opex (maintenance @ ₹3,000/ha/year, irrigation costs, pest control, annual audit/verification fees scaling with project size).

    - Revenue Model: Credits generated are multiplied by a price curve (user-selectable: Conservative ₹1,200/credit, Moderate ₹1,800/credit, Optimistic ₹2,500/credit).

    - Discounted Cash Flow: NPV calculated at 8% discount rate; IRR derived via Newton-Raphson iteration.

- Output: All computed results are stored in MongoDB as a single document under project_results, keyed by project_id. Status updates to "Ready."

Pipeline Stage 3: Reporting & Visualization (Output Generation)

- Trigger: Frontend polls the /api/v1/projects/{project_id}/status endpoint every 500ms. Upon detecting "Ready," it fetches the full result payload.

- Actions:

  - Frontend rendering engine maps numerical results to:

    - ECharts / Chart.js for carbon accumulation curves and year-by-year bar charts.

    - React Table for financial breakdown with sortable columns.

    - Leaflet / MapLibre GL JS for overlaying species zoning polygons on the original satellite image.

  - User interactions (slider adjustments, toggle between price scenarios) trigger client-side recalculation only (no backend round-trip) using cached base projections, ensuring instant responsiveness.

- Final Step (Export): When user clicks "Generate Investor Deck":

  - The Report Generation Service queries all project data (inputs + results).

  - It populates a pre-designed HTML/CSS template (using Tailwind for PDF styling).

  - The HTML is passed to a headless browser (Puppeteer/Playwright) which renders and converts it to a high-fidelity PDF.

  - The PDF is temporarily stored in AWS S3 with a signed URL (valid for 24 hours) and returned to the user for download.

4. Detailed Feature Breakdown (Input Layer)

4.1 Geospatial Input Module (Map Polygon/Pin Drop via Leaflet/MapLibre)

The map interface is the primary entry point for defining the project boundary, designed to be intuitive for users with zero GIS experience.

| Feature | Implementation | User Experience |
| --- | --- | --- |
| Interactive Map Rendering | MapLibre GL JS with satellite imagery tileset. Fallback to Google Maps JavaScript API if Leaflet/MapLibre license unavailable. | User lands on a full-screen map with a centered crosshair. A tooltip reads: "Draw your land boundary or drop a pin to begin." |
| Polygon Drawing Tool | Leaflet-Draw plugin with custom controls. Supports freehand drawing, rectangular/square snap, and vertex editing. | User clicks the polygon icon, clicks on the map to create vertices, and double-clicks to close the polygon. The area automatically fills with a semi-transparent green overlay. |
| Pin Drop (Quick Mode) | For users who don't know their exact boundary, a single-click pin drop triggers a 1 km² circular buffer (user can adjust radius with a slider). | User clicks the pin icon, clicks once on the map. A circle appears with radius handle. Tooltip displays: "Estimated area: 78.5 hectares. Adjust radius as needed." |
| Area Auto-Calculation | Turf.js library computes geodesic area in square meters and converts to hectares/acres using precise conversion factors (1 ha = 2.471 acres). | Live readout below the map: "Area: 12.4 hectares (30.6 acres)" — updates in real-time as vertices are edited. |
| Coordinate Extraction | Latitude/longitude of polygon centroid (or pin center) extracted via Leaflet/MapLibre's queryRenderedFeatures or Turf.js centroid. | Coordinates silently passed to backend; not displayed to user to avoid clutter. However, advanced users can click an "Advanced" toggle to view raw coordinates. |
| Saved Boundaries | User's drawn polygons are stored as GeoJSON in PostGIS, enabling them to return to previous projects or duplicate boundaries for "what-if" analysis. | Dashboard shows a "My Land Parcels" library with thumbnails of previous polygons; user can clone and adjust. |
| Satellite Imagery Year Selection | Via Leaflet/MapLibre's vintage imagery API, user can toggle between current and 5-year-old satellite imagery to visually assess historical land degradation. | Dropdown in map control: *"Imagery Year: 2026 | 2021"* — allows comparison to validate "degraded" status claim. |

4.2 Automated Land Baseline Characteristics (Status, Water Access, Security)

After the boundary is set, the user completes a structured form with contextual help, while the system silently enriches missing data via external APIs.

| Field | Input Type | System Handling | Validation Rules |
| --- | --- | --- | --- |
| Current Land Status | Single-select dropdown: Barren, Degraded Pasture, Deforested Scrubland | Each option maps to a baseline carbon stock factor: Barren (0 tC/ha), Degraded Pasture (5 tC/ha), Deforested Scrubland (12 tC/ha). Used to calculate additionality (net new sequestration). | Required field. Tooltip icon explains each category with sample satellite images. |
| Water Access | Radio buttons: Rain-fed Only, Seasonal Canal, Borewell | Determines irrigation capex/opex and species drought tolerance weighting. Rain-fed = +20% survival risk factor applied to financial model. | Required. If user selects "Borewell," additional field appears: "Borewell depth (meters)" to estimate pumping electricity costs. |
| Fencing / Boundary Security | Toggle switch: Protected / Open Grazing Risk | Affects annual security opex: Protected = ₹500/ha/year for fence maintenance; Open Grazing = ₹2,000/ha/year (additional deterrents + higher sapling replacement rate of 15% vs 5%). | Defaults to "Open Grazing Risk" to force conservative projections. |
| Soil Type (Auto-Fetched) | Hidden field; not user-editable | Geospatial Service queries SoilGrids REST API (https://rest.isric.org) using centroid coordinates. Returns USDA soil taxonomy (e.g., "Sandy Loam") and pH. Displayed to user as read-only info box: "System detected: Sandy Loam (pH 6.2)" with a confidence score. | If API fails, falls back to a global soil map raster using a local database of 1 km² grid cells. |
| Avg. Annual Rainfall (Auto-Fetched) | Hidden field; not user-editable | Uses OpenWeatherMap 30-year climate normals API or NASA POWER (https://power.larc.nasa.gov). Returns monthly averages and annual total. Displayed as: "Avg. Rainfall: 1,240 mm/year" with a seasonal distribution chart. | If API fails, prompts user to manually enter approximate annual rainfall from local knowledge. |
| Temperature Profile (Auto-Fetched) | Hidden field; not user-editable | Fetches mean annual temperature, min/max winter/summer extremes. Displayed as: "Temperature Range: 18°C – 34°C". Critical for species suitability — alerts user if selected species might face heat stress. | Integrated into species filter logic; user never sees raw API calls but can click "View Climate Data" to see source. |

4.3 Financial & Operational Constraints Module

This module captures the user's risk appetite and investment capacity, directly shaping the species mix and financial projections.

| Field | Input Type | System Handling | Business Logic Implications |
| --- | --- | --- | --- |
| Initial Capital Available | Numeric slider: ₹50,000 – ₹5,00,00,000 (scales dynamically) with a text box for exact entry. | This value sets the absolute ceiling for Year 0 Capex. If the minimum viable plantation cost exceeds available capital, the system: (a) recommends a smaller planting area within the existing polygon, or (b) suggests a lower-density, lower-cost species mix (e.g., pure Bamboo vs. mixed hardwood). | A progress bar beneath the slider shows: "Your capital covers 78% of the ideal plantation for this area. Consider reducing area or seeking financing." |
| Financing Mode | Radio toggle: Self-Funded OR Seeking Upfront Investor Financing | If "Seeking Financing," the system automatically: (a) generates a more conservative carbon price projection (to satisfy due diligence), (b) includes a "Financing Request" page in the Investor Deck PDF, and (c) adjusts the IRR calculation to show post-financing returns (leveraged IRR). | Self-funded projects see higher IRR (no interest payments); financed projects see lower IRR but higher total scale. |
| Target Time Horizon | Dropdown: 5, 10, 15, or 20 years | This is the single most impactful input. The optimization algorithm adjusts the species mix heavily based on this: - 5 years: 90% Bamboo + 10% fast-growing Acacia (pure carbon play). - 10 years: 70% Bamboo + 30% Teak (balanced). - 15–20 years: 40% Bamboo + 60% Teak/Neem/Mahogany (long-term timber + carbon play). | Carbon credits are only generated after Year 3 (establishment period), so a 5-year horizon yields only 2–3 credit sales cycles; 20-year horizon maximizes cumulative credits. |
| Carbon Price Scenario (Advanced Toggle) | Slider: Conservative (₹1,200) ↔ Moderate (₹1,800) ↔ Optimistic (₹2,500) | This is exposed as an advanced toggle to avoid overwhelming casual users. When adjusted, the Financial Engine recalculates NPV, IRR, and payback on the fly (client-side using cached growth data). | The Investor Deck always includes a sensitivity table showing NPV across all three scenarios, enabling banks to stress-test the project. |

4.4 External API Integration for Auto-Fetching

TerraVoxel relies on a robust orchestration layer to aggregate environmental data without burdening the user. The following APIs are integrated:

| API / Data Source | Purpose | Endpoint / Method | Fallback Strategy | Rate Limits |
| --- | --- | --- | --- | --- |
| SoilGrids (ISRIC) | Retrieve soil type, pH, organic carbon, texture class at 250m resolution. | GET https://rest.isric.org/soilgrids/v2.0/properties/query?lon={lon}&lat={lat}&property={property} | Fallback to a local SQLite database containing global soil data at 1km resolution (FAO/UNESCO Soil Map of the World). | 500 requests/day (free tier). Implements request queuing and caching in Redis for 7 days. |
| OpenWeatherMap | 30-year climate normals (rainfall, temperature, humidity). | GET https://api.openweathermap.org/data/3.0/onecall?lat={lat}&lon={lon}&exclude=current,minutely,hourly,alerts | Fallback to NASA POWER API (https://power.larc.nasa.gov/api/power/) which has no rate limits for non-commercial use. | 1,000 requests/day (free tier). Cached for 30 days. |
| NASA POWER (Alternative) | Agroclimatology data — daily temperature, precipitation, solar radiation. | GET https://power.larc.nasa.gov/api/temporal/daily/point?parameters=... | If both OpenWeatherMap and NASA POWER fail, system prompts user to manually enter annual rainfall and temperature ranges. | No rate limit for small-scale academic/commercial use. |
| OpenStreetMap Geocoding | Reverse geocoding to display location name (e.g., "District, State, Country") for the Investor Deck. | GET https://nominatim.openstreetmap.org/search/{lon},{lat}.json | If fails, displays raw coordinates with a note: "Location verified via GPS." | 100,000 requests/month (standard plan). |
| Carbon Price Index (Live) | Fetches current global carbon market prices (EU ETS, CME Global Emissions Offset futures). | Custom scraper or paid API (e.g., CarbonCredits.com API, or ICE Endex). | If live API unavailable, uses last stored daily close price (stored in Redis) with a timestamp: "Price as of [date]." | Paid API typically allows 10,000 requests/month. |
| Species Database (Internal) | Not an external API — a curated internal PostgreSQL table with 40+ native species, each with: growth rates, max height, wood density, carbon fraction, drought tolerance, shade tolerance, and market timber value (if applicable). | Internal query via Species Recommender Service. | N/A — This is the core proprietary asset. Maintained and updated quarterly by the TerraVoxel agronomy team. | N/A |

API Orchestration Logic:

- All external calls are made asynchronously via a dedicated ExternalAPIService that manages:

  - Circuit Breakers: If an API fails 3 consecutive times, the service stops calling it for 5 minutes (prevents cascading failures).

  - Retry with Exponential Backoff: Retries up to 3 times with delays of 1s, 2s, 4s.

  - Caching Strategy: Responses are cached in Redis with TTLs (soil: 7 days, climate: 30 days, carbon price: 1 hour) to minimize API calls and improve response times.

  - Response Transformation: Each API's JSON response is transformed into a unified internal schema so that the Species Recommender Service receives a consistent payload regardless of which API provided the data.

5. Core Logic & Processing Engine (The "Brain")

5.1 Species Recommendation Algorithm (Agroforestry Mix, Density, Irrigation Needs)

The Species Recommender Service is the platform's primary decision engine, transforming raw environmental and financial data into a scientifically validated plantation blueprint. The algorithm operates through a multi-stage filtering and scoring pipeline:

Stage 1: Species Filtering (Elimination Round)
The system begins with a master database of 40+ native species, each with 25+ attributes. It applies hard filters to eliminate incompatible species:

| Filter Criteria | Data Source | Logic | Example |
| --- | --- | --- | --- |
| Soil pH Tolerance | Auto-fetched SoilGrids data | Species pH range must overlap with recorded soil pH ±0.5. | Soil pH 6.2 → species with range 5.5–7.0 pass; species requiring acidic soil (4.5–5.5) eliminated. |
| Rainfall Tolerance | Auto-fetched OpenWeatherMap | Species optimal rainfall range must encompass recorded annual rainfall. ±200mm tolerance allowed. | 1,240mm rainfall → species requiring 1,000–1,500mm pass; desert-adapted species (<500mm) eliminated. |
| Temperature Hardiness | Auto-fetched NASA POWER | Species must survive the recorded minimum and maximum temperature extremes. | Recorded 18°C–34°C → species with frost sensitivity (<5°C) eliminated; species with heat stress (>40°C) also eliminated. |
| Water Access Compatibility | User Input | Rain-fed projects: only drought-tolerant species pass. Borewell: all species pass. Seasonal canal: moderately drought-tolerant species pass. | Rain-fed → Bamboo, Neem, Acacia pass; Teak (high water demand) eliminated. |
| Time Horizon Fit | User Input | 5-year horizon: only fast-growing species (≥2m/year) pass. 20-year horizon: all species pass, but slow-growing hardwoods score higher later. | 5-year → Bamboo (3m/year), Gliricidia (2.5m/year) pass; Teak (0.5m/year) eliminated. |

Stage 2: Multi-Objective Scoring (Optimization)
Surviving species are scored across four weighted objectives, with weights dynamically adjusted based on user inputs:

| Objective | Weighting Logic | Scoring Metric | Data Source |
| --- | --- | --- | --- |
| Carbon Sequestration Potential | Weight = 0.40 (default) — increases to 0.60 if user selects "Carbon-Only" investment strategy. | Annual tCO₂e/ha captured at Year 10 (using species-specific allometric equations). Normalized to 0–100 scale. | Internal Species Database (allometric equations from peer-reviewed literature). |
| Timber/Market Value | Weight = 0.30 (default) — increases to 0.50 if user has "Timber + Carbon" strategy (visible under advanced settings). | Projected timber revenue at Year 15 (using current market prices for species-specific wood). Normalized to 0–100 scale. | Internal Species Database + periodic market price updates from India's Forest Department auction data. |
| Survival Rate & Hardiness | Weight = 0.20 (constant). | Historical survival rate in similar agro-climatic zones (based on ICRAF datasets). Range: 65%–95%. Normalized to 0–100 scale. | ICRAF (World Agroforestry Centre) species database + local forestry department records. |
| Capital Efficiency | Weight = 0.10 (default) — increases to 0.30 if user has "Low Capital" constraint. | Cost per sapling + cost per hectare of planting. Low-cost species (e.g., Bamboo at ₹35/sapling) score higher than expensive species (e.g., Mahogany at ₹150/sapling). | Local nursery price surveys (updated quarterly). |

Weighted Score Calculation:

text

Final Score = (Carbon_Score × Weight_Carbon) + (Timber_Score × Weight_Timber) + (Survival_Score × Weight_Survival) + (Cost_Score × Weight_Cost)

The top 5–7 species (by score) are selected for the recommended mix.

Stage 3: Mix Ratio Optimization & Density Calculation
Once the top species are identified, the algorithm determines the optimal proportion and planting density:

- Mix Ratio Logic: The system runs a 1000-iteration Monte Carlo simulation to test different mix ratios (e.g., 70:30, 60:40, 50:50) and selects the ratio that maximizes the weighted objective function while respecting the user's capital and time horizon constraints.

  - Example for a 10-year horizon: 70% Bamboo + 30% Teak maximizes Year-10 carbon yield while preserving long-term timber value.

  - Example for a 5-year horizon: 90% Bamboo + 10% Gliricidia (nitrogen-fixer) maximizes early carbon credits.

- Density Calculation (Plants per Hectare):

text

Base Density = Species-specific optimal density (from database)

Adjustment Factor 1 = Water Access Factor (Rain-fed = 0.7, Canal = 0.85, Borewell = 1.0)

Adjustment Factor 2 = Competition Index (derived from species crown diameter at maturity)

Final Density = Base Density × Adjustment Factor 1 × Adjustment Factor 2

  - Example: Bamboo (Base = 800 plants/ha) × Rain-fed (0.7) × Competition Index (1.0 for clumping bamboo) = 560 plants/ha recommended.

- Irrigation Needs Assessment:

| Water Access | Irrigation Requirement | Capex Impact |
| --- | --- | --- |
| Rain-fed | No irrigation infrastructure required. | ₹0/ha (capex). Higher survival risk (15% sapling replacement rate baked into Year 1–2 Opex). |
| Seasonal Canal | Drip irrigation system recommended for dry season. | ₹25,000/ha (capex). Reduces sapling replacement to 5% survival risk. |
| Borewell | Full drip irrigation system with pumps and reservoirs. | ₹45,000/ha (capex). Enables high-density, high-value species planting. |

5.2 Carbon Sequestration Estimation Model (tCO₂e/year & CCC Generation Logic)

The Carbon Accounting Service employs IPCC-compliant Tier 2 methodologies (country-specific allometric equations) to project carbon sequestration with high accuracy. The model operates on a year-by-year basis for up to 20 years:

Step 1: Biomass Accumulation Modeling
For each species in the mix, the system applies species-specific growth curves derived from allometric equations:

| Species | Allometric Equation (Source) | Key Parameters | Growth Rate |
| --- | --- | --- | --- |
| Bamboo (Dendrocalamus strictus) | DBH = 0.023 × Age^1.2 (INBAR, 2019) | Diameter at Breast Height (DBH), culm count, average culm weight. | 3–5m height/year; reaches maturity in 5–7 years. |
| Teak (Tectona grandis) | AGB = 0.079 × DBH^2.43 (Chave et al., 2014) | DBH, wood density (0.65 g/cm³), tree height. | 0.5–1m height/year; reaches maturity in 20–25 years. |
| Neem (Azadirachta indica) | AGB = 0.059 × DBH^2.47 (ICRAF, 2016) | DBH, wood density (0.62 g/cm³), crown diameter. | 1–2m height/year; reaches maturity in 15–20 years. |
| Acacia (Acacia nilotica) | AGB = 0.045 × DBH^2.55 (local Indian FSI data) | DBH, wood density (0.72 g/cm³), branching pattern. | 1.5–2.5m height/year; reaches maturity in 10–12 years. |

Annual Above-Ground Biomass (AGB) Calculation:

text

AGB (tons/ha) = Σ (Species_i_Density × Individual_AGB_i)

Where: Individual_AGB = Allometric_Function(DBH, Height, Wood_Density)

Step 2: Total Biomass to Carbon Conversion

- Below-Ground Biomass (Roots): Estimated as 25% of AGB (IPCC default for tropical dry forests).

- Total Biomass: Total_Biomass = AGB + BGB = AGB × 1.25

- Carbon Content: Carbon fraction of biomass is species-specific (range: 0.45–0.50). Default = 0.47 (IPCC).

text

Total_Carbon_Stock (tC/ha) = Total_Biomass × Carbon_Fraction

- CO₂ Equivalent (tCO₂e): CO₂e = Total_Carbon_Stock × (44/12) (molecular weight conversion).

Step 3: Additionality & Net Carbon Sequestration

- Baseline Carbon Stock: Determined by user's "Current Land Status":

  - Barren: 0 tC/ha

  - Degraded Pasture: 5 tC/ha

  - Deforested Scrubland: 12 tC/ha

- Net Annual Sequestration: Net_tCO₂e/year = (Current_Year_Carbon_Stock - Previous_Year_Carbon_Stock) - Baseline_Annual_Leakage

- Leakage Factor: 2% annual leakage (carbon loss due to pests, fires, or natural mortality) applied conservatively.

Step 4: Carbon Credit Certificates (CCC) Generation Logic

- Credit Earning Period: Credits are generated annually after a 3-year establishment period (per Verra VCS methodology VM0007).

- Annual Credits (CCCs): CCC_Year_N = Net_tCO₂e_Year_N × (1 - Buffer_Pool)

  - Buffer Pool: 10% of credits are retained in a pooled buffer account (per Verra requirements) to cover reversal risks.

  - Credits Available for Sale: Saleable_CCC_Year_N = CCC_Year_N × 0.90

- Cumulative Credits: Sum of all saleable credits over the user-selected time horizon. Example output: "Total projected carbon credits over 10 years: 4,250 CCCs (1 CCC = 1 tCO₂e)".

Step 5: Verification & Audit Schedule

- Third-party verification is mandatory in Years 3, 6, and 9 (per Verra VCS rules).

- Verification cost is calculated as: ₹1,50,000 + (₹500 × total_hectares) per audit.

- These costs are automatically included in the Opex line of the financial model.

5.3 10-Year Financial Modeling Engine (Capex, Opex, Revenue, NPV, IRR, Payback)

The Financial Engine is a dynamic discounted cash flow (DCF) model that projects monthly cashflows across a 10-year horizon (extendable to 20 years). All calculations are performed in Indian Rupees (₹) with optional USD conversion for international investors.

Year 0: Upfront Capex (Capital Expenditure)

| Cost Component | Unit Cost (₹) | Quantity | Total (₹/ha) | Data Source |
| --- | --- | --- | --- | --- |
| Sapling Purchase | ₹35–₹150 (species-dependent) | Density × 1.1 (10% extra for casualties) | ₹25,000–₹60,000 | Local nursery price survey (updated quarterly) |
| Soil Preparation | ₹2,500/ha | 1 ha | ₹2,500 | State Agriculture Department benchmark rates |
| Planting Labor | ₹8,000/ha (50 labor-days @ ₹160/day) | 1 ha | ₹8,000 | Rural wage index (Ministry of Labour) |
| Drip Irrigation (if applicable) | ₹25,000–₹45,000/ha | 1 ha | ₹25,000–₹45,000 | Irrigation equipment supplier quotes |
| Fencing (if applicable) | ₹15,000/ha (if Open Grazing Risk) | 1 ha | ₹15,000 | Local fencing contractors |
| Project Setup & Admin | 5% of total capex | — | ₹5,000–₹10,000 | TerraVoxel platform fee estimate |
| Total Capex (Year 0) | — | — | ₹80,000 – ₹1,40,000/ha | — |

Years 1–10: Annual Opex (Operational Expenditure)

| Cost Component | Annual Cost (₹/ha) | Escalation Rate | Notes |
| --- | --- | --- | --- |
| Maintenance & Weeding | ₹3,000 | 5% inflation/year | Twice-yearly weeding + pruning. |
| Irrigation (Electricity/Pumps) | ₹2,500 (Borewell) / ₹1,000 (Canal) / ₹0 (Rain-fed) | 6% inflation/year | Based on average electricity tariffs. |
| Pest & Disease Control | ₹1,500 | 4% inflation/year | Preventive spraying + monitoring. |
| Labor for Thinning/Harvesting | ₹2,000 (Years 5–10 only) | 5% inflation/year | Only applicable for timber species. |
| Third-Party Verification Audits | ₹1,50,000 + (₹500 × ha) | 8% inflation/year | Occurs in Years 3, 6, 9 (not annual). Prorated annually for modeling. |
| Buffer Pool Contribution | 10% of annual carbon revenue | — | Not a cash cost but a reduction in saleable credits (accounted in revenue model). |
| Insurance (Optional) | ₹2,000 | 5% inflation/year | Covers fire/drought mortality. |
| Total Annual Opex | ₹8,500 – ₹12,500/ha (Years 1–2) ₹11,000 – ₹16,000/ha (Years 3–10) | — | — |

Revenue Model: Carbon Credit Sales

| Parameter | Conservative | Moderate | Optimistic | Notes |
| --- | --- | --- | --- | --- |
| Price per CCC (₹) | ₹1,200 | ₹1,800 | ₹2,500 | Based on current Indian carbon market trends and EU ETS correlations. |
| Annual Price Escalation | 3% | 5% | 8% | Assumes carbon markets mature over time. |
| Annual Credits Generated (Year 3) | 150 CCCs | 150 CCCs | 150 CCCs | Species-dependent; using Bamboo+Teak mix. |
| Annual Credits Generated (Year 10) | 750 CCCs | 750 CCCs | 750 CCCs | Peaks at Year 10 for Bamboo-dominated mix. |
| Cumulative Revenue (10 Years) | ₹8.2 Lakhs | ₹13.8 Lakhs | ₹21.5 Lakhs | Per hectare, after 10% buffer pool deduction. |

Financial Metrics Calculation:

- Net Cashflow (Annual):

text

Net_CF_Year_N = Revenue_Year_N - Opex_Year_N

(Year 0 = Negative Capex)

- Net Present Value (NPV):

text

NPV = Σ [Net_CF_Year_N / (1 + Discount_Rate)^N] - Capex_Year_0

  - Discount Rate: 8% (standard for agroforestry projects in India, per RBI guidelines).

- Internal Rate of Return (IRR):

text

Solve for IRR where: Σ [Net_CF_Year_N / (1 + IRR)^N] = 0

  - Calculated using Newton-Raphson iteration with 0.01% precision.

  - Typical IRR ranges: 14–22% for Bamboo-heavy mixes; 10–16% for Teak-heavy mixes.

- Payback Period (Break-even Year):

text

Cumulative_Cashflow_Year_N ≥ 0

  - The year in which cumulative net cashflows turn positive.

  - Typical payback: Years 4–6 for fast-growing species (Bamboo-dominated).

Sensitivity Analysis Module:
The user can adjust the Carbon Price Scenario slider in the dashboard, which triggers client-side recalculation of:

- 5th Percentile NPV (Worst-case: price drops 30%).

- 95th Percentile NPV (Best-case: price rises 30%).

- IRR volatility band (±5 percentage points).

This is presented visually in the dashboard as a tornado chart, showing which variables (carbon price, survival rate, verification costs) have the highest impact on NPV.

Section 5: Input/Output Specification & System Modules

5.1 User Inputs Definition

The TerraVoxel platform collects user inputs across three distinct categories: Geospatial, Land Baseline, and Financial/Operational Constraints. The platform employs a "fetch-first, override-second" philosophy—environmental data is automatically retrieved from open APIs using the land's geographic coordinates, while users retain the ability to manually override any field if the auto-detected values appear inaccurate.

5.1.1 Geospatial Inputs

| Field Name | Data Type | Source | Required? | Validation Rules | Notes |
| --- | --- | --- | --- | --- | --- |
| Land Area | Float (acres/hectares) | Auto-calculated from drawn polygon | ✅ Yes | Must be ≥ 0.1 acres | User draws polygon on Leaflet/MapLibre; area is auto-calculated using Turf.js geodesic computation. User can manually override the area value if needed. |
| Polygon Coordinates | GeoJSON (MultiPolygon) | Map drawing tool | ✅ Yes | Must be a closed polygon with ≥ 3 vertices | Captured via Leaflet-Draw plugin. Coordinates are stored in PostGIS and used to auto-fetch location-based environmental data. |
| Location (Lat/Long) | Float (decimal degrees) | Extracted from polygon centroid | ✅ Yes | Must be within valid geographic bounds (-90 to 90, -180 to 180) | Auto-extracted using Turf.js centroid calculation. Used as the query point for all external environmental APIs. |

5.1.2 Land Baseline Characteristics (User-Provided)

| Field Name | Data Type | Input Control | Required? | Options | Notes |
| --- | --- | --- | --- | --- | --- |
| Land Status | Enum (String) | Dropdown | ✅ Yes | Barren, Degraded Pasture, Deforested Scrubland, Cultivated, Fallow | Determines baseline carbon stock for additionality calculation. Each option maps to a carbon stock factor: Barren (0 tC/ha), Degraded Pasture (5 tC/ha), Deforested Scrubland (12 tC/ha), Cultivated (8 tC/ha), Fallow (3 tC/ha). |
| Water Availability | Enum (String) | Radio Buttons | ✅ Yes | Rain-fed Only, Seasonal Canal, Borewell | Determines irrigation capex/opex and species drought tolerance weighting. Rain-fed applies +20% survival risk factor. If "Borewell" is selected, an additional field appears: "Borewell Depth (meters)" to estimate pumping electricity costs. |

5.1.3 Financial & Operational Constraints

| Field Name | Data Type | Input Control | Required? | Options | Notes |
| --- | --- | --- | --- | --- | --- |
| Initial Capital Available | Numeric (₹) | Slider + Text Box | ✅ Yes | ₹50,000 – ₹5,00,00,000+ | Sets the absolute ceiling for Year 0 Capex. If minimum viable plantation cost exceeds available capital, the system recommends a smaller planting area or lower-cost species mix. |
| Target Time Horizon | Integer (Years) | Dropdown | ✅ Yes | 5, 10, 15, 20 | The single most impactful input. Determines species mix optimization: 5-year = 90% Bamboo + 10% Acacia (pure carbon play); 10-year = 70% Bamboo + 30% Teak (balanced); 15-20 year = 40% Bamboo + 60% Teak/Neem/Mahogany (long-term timber + carbon). |
| Financing Mode | Enum (String) | Toggle | ✅ Yes | Self-Funded, Seeking Upfront Investor Financing | If "Seeking Financing," the system generates a more conservative carbon price projection, includes a "Financing Request" page in the Investor Deck, and adjusts IRR to show post-financing (leveraged) returns. |

5.1.4 Optional Override Fields (Auto-Fetched + User-Overridable)

| Field Name | Data Type | Source | Default Behavior | Override Control | Notes |
| --- | --- | --- | --- | --- | --- |
| Soil Type | Enum (String) | SoilGrids API (ISRIC) | Auto-detected from coordinates | Dropdown: Loam, Sandy Loam, Clay, Clay Loam, Sandy, Red, Black, Alluvial | Displayed as read-only with confidence score. User can override if auto-detected value seems inaccurate based on local knowledge. |
| Soil pH | Float (0-14) | SoilGrids API (ISRIC) | Auto-detected from coordinates | Numeric Input (0.5 – 14.0) | Auto-fetched soil pH from SoilGrids API. User override available with validation (must be between 0.5 and 14.0). |
| Annual Rainfall | Float (mm/year) | OpenWeatherMap / NASA POWER | Auto-detected from coordinates | Numeric Input (0 – 5000 mm) | 30-year climate normals retrieved from OpenWeatherMap. Falls back to NASA POWER if primary API fails. User override available for localized knowledge. |
| Average Temperature | Float (°C) | OpenWeatherMap / NASA POWER | Auto-detected from coordinates | Numeric Input (-10 – 50°C) | Mean annual temperature retrieved from climate APIs. User override available if microclimate differs from regional averages. |

5.2 System Outputs Definition

The platform generates a comprehensive 4-Part Investment Blueprint organized across four dashboard modules. All outputs are calculated using the user's inputs and auto-fetched environmental data.

5.2.1 Module 1: Plantation Strategy Outputs

| Output Field | Description | Data Type | Example Value | Visualization Type |
| --- | --- | --- | --- | --- |
| Recommended Species Mix | List of recommended species with percentage allocation | Array of {Species, Percentage} | [{Bamboo: 70%}, {Teak: 30%}] | Donut Chart |
| Species Breakdown | Per-species details: count, area coverage, density | Array of {Species, Count, Area_ha, Density_per_ha} | {Bamboo: 560 plants/ha, 8.68 ha; Teak: 240 plants/ha, 3.72 ha} | Table + Map Overlay |
| Total Saplings Required | Total number of saplings needed for the entire plot | Integer | 9,920 saplings | Metric Card |
| Planting Density | Recommended plants per hectare | Integer (plants/ha) | 800 plants/ha | Metric Card |
| Irrigation Requirement | Recommended irrigation system | String (Text) | Drip irrigation recommended (₹25,000/ha capex) | Icon + Text |
| Monthly Planting Calendar | Timeline of planting, irrigation, weeding, fertilizing tasks | Gantt Chart | Months 1-18 with task bars | Gantt Chart |

Key Output Text Example:

"Your recommended plantation strategy: Plant 560 Bamboo and 240 Teak saplings per hectare. Total saplings required for your 12.4-hectare plot: 9,920. This mix is optimized for your 10-year time horizon and ₹5,00,000 capital constraint. Estimated survival rate: 85% ."

5.2.2 Module 2: Carbon Sequestration Forecast Outputs

| Output Field | Description | Data Type | Example Value | Visualization Type |
| --- | --- | --- | --- | --- |
| Annual Carbon Sequestration | tCO₂e captured per year (Years 1-20) | Array of {Year, tCO₂e} | Year 3: 150 tCO₂e, Year 10: 750 tCO₂e | Stacked Bar Chart |
| Cumulative Carbon Credits | Total CCCs generated over time horizon | Array of {Year, Cumulative_CCCs} | 4,250 CCCs over 10 years | Stacked Area Chart |
| Saleable Credits | After 10% buffer pool deduction | Float (CCCs) | 3,825 saleable CCCs | Metric Card |
| Baseline vs. Project Carbon | Additionality proof showing baseline carbon stock vs. project carbon stock | Array of {Year, Baseline_tC, Project_tC} | Baseline: 12 tC/ha → Project: 85 tC/ha | Dual-Axis Line + Bar Chart |
| Verification Milestones | Audit schedule with dates and estimated costs | Array of {Year, Audit_Type, Cost_₹} | Year 3: Verification Audit, ₹1,50,000 + ₹500/ha | Timeline Widget |
| Environmental Impact Equivalents | Relatable environmental metrics | Array of {Metric, Value} | "Removes 450 cars from road for 1 year", "600 acres of forest protected" | Icon + Metric Cards |

Key Output Text Example:

"Your project will sequester a total of 4,250 tCO₂e over 10 years. After the 10% buffer pool deduction (425 credits retained), you will generate 3,825 saleable carbon credits (CCCs) . Annual credit generation peaks in Year 8 at 525 CCCs . First verification audit is scheduled for Year 3 ."

5.2.3 Module 3: Financial ROI Dashboard Outputs

| Output Field | Description | Data Type | Example Value | Visualization Type |
| --- | --- | --- | --- | --- |
| Total Investment | Capex + Opex over entire time horizon | Numeric (₹) | ₹28.4 Lakhs | Metric Card |
| Total Revenue | Projected revenue from carbon credit sales | Numeric (₹) | ₹43.2 Lakhs | Metric Card |
| Net Profit | Total Revenue - Total Investment | Numeric (₹) | ₹14.8 Lakhs | Metric Card |
| NPV | Net Present Value @ 8% discount rate | Numeric (₹) | ₹9.2 Lakhs | Metric Card (Color-Coded) |
| IRR | Internal Rate of Return | Percentage (%) | 18.4% | Metric Card (Color-Coded) |
| Payback Period | Break-even year (cumulative cashflow turns positive) | Integer (Years) | Year 5 | Metric Card |
| Year-by-Year Cashflow Table | Detailed annual financial breakdown | Table: {Year, Capex, Opex, Revenue, Net_CF, Cum_CF, CCCs_Generated, CCCs_Sold} | Full 10-year table | Sortable, Filterable Table |
| Cumulative Cashflow Curve | Visual representation of cumulative net cashflow over time | Line Chart with shaded area | Break-even at Year 5 | Line Chart |
| Revenue Breakdown | Proportion of revenue from Carbon Credits vs. Timber Sales | {Carbon_%, Timber_%} | Carbon: 85%, Timber: 15% | Donut Chart (Drill-Down) |
| Sensitivity Analysis | Impact of ±30% changes in key variables on NPV | Tornado Chart: {Variable, Impact_on_NPV} | Carbon Price, Survival Rate, Verification Costs, Discount Rate | Tornado Chart |
| Scenario Comparison | Conservative, Moderate, Optimistic scenario comparison | Radar Chart: {Scenario, NPV, IRR, Payback, Credits, Revenue} | Conservative: ₹5.2L, 12%; Moderate: ₹9.2L, 18.4%; Optimistic: ₹15.8L, 24% | Radar Chart |

Key Output Text Example:

"Your total investment (Capex + Opex) over 10 years is ₹28.4 Lakhs. Total projected revenue from carbon credits is ₹43.2 Lakhs (Moderate scenario), yielding a Net Profit of ₹14.8 Lakhs. Your NPV at 8% discount rate is ₹9.2 Lakhs, with an IRR of 18.4% . Break-even is achieved in Year 5 ."

Interactive Slider Panel (Right Sidebar):

- Carbon Price: Slider ₹1,200 – ₹2,500 (updates all financial metrics instantly)

- Discount Rate: Slider 5% – 15% (NPV recalculates)

- Inflation Rate: Slider 2% – 10% (Capex/Opex escalation adjusts)

- Survival Rate: Slider 60% – 95% (modifies sapling replacement costs and carbon yield)

- Verification Frequency: Dropdown (Every 2 / 3 / 4 years) to adjust audit costs

5.2.4 Module 4: Exportable Report Outputs

| Output Field | Description | Data Type | Customization Options | Format |
| --- | --- | --- | --- | --- |
| Investor Deck PDF | 15-20 page bank-ready report | PDF File | Template: ESG Fund (green), Corporate (blue), Government (neutral) | Downloadable PDF |
| Executive Summary Page | Auto-generated executive summary | Text | User can edit text before export | PDF Page |
| Satellite Map Overlay | High-resolution map with species zoning | PNG Image | Map Layer: Satellite, Terrain, Street | PDF Page |
| Detailed Financial Projections | Year-by-year cashflow table and key ratios | Table | User selects which years to display (0, 3, 5, 8, 10 only) | PDF Page |
| Carbon Credit Projection Graph | Cumulative and annual carbon credit generation | PNG Image | User toggles which graphs to include | PDF Page |
| Verification & Compliance Appendix | Methodology, audit schedule, buffer pool calculation | Text | User can add additional notes | PDF Page |
| Financing Request Letter (Optional) | Auto-generated letter for banks/green funds | Text | User edits recipient, amount, terms | PDF Page |
| Audit Preparation Checklist | Downloadable checklist for Verra verification | PDF File | Auto-generated based on project data | Separate Download |

5.3 Frontend Module Architecture

The TerraVoxel frontend is built as a single-page application (SPA) using React.js with TypeScript. It is logically partitioned into four independent modules, enabling parallel development by multiple team members.

| Module | Responsibility | Key Features | Components | Assigned To |
| --- | --- | --- | --- | --- |
| Module A: Main Dashboard | Landing page & project management | User authentication, project list view, "New Project" button, project status tracking (Draft/Processing/Ready/Exported), saved projects library with thumbnails, user profile management | DashboardPage, ProjectList, ProjectCard, NewProjectModal, UserProfile | Friend 1 |
| Module B: Map & Input Module | Geospatial data capture & form inputs | Leaflet / MapLibre GL JS / Google Maps integration, polygon drawing tool (Leaflet-Draw), pin drop with radius adjustment, area auto-calculation (Turf.js), structured form inputs (land status dropdown, water access radio, capital slider, horizon dropdown), auto-fetched data display (soil, climate with confidence scores), optional override dropdowns for soil type, pH, rainfall, temperature | MapPage, MapComponent, PolygonDrawer, AreaDisplay, InputForm, EnvironmentalDataDisplay, OverrideControls | You |
| Module C: Statistics & Results Dashboard | All output visualizations | Species mix donut chart, planting density map overlay, carbon sequestration stacked bar chart, cumulative carbon area chart, financial ROI dashboard (tables, NPV/IRR cards, cashflow curve), sensitivity analysis tornado chart, scenario comparison radar chart, interactive slider panel (Carbon Price, Discount Rate, Inflation, Survival Rate), color-coded metric cards, export to CSV functionality | ResultsDashboard, SpeciesMixChart, CarbonForecastChart, FinancialTable, NPVIRRCards, CashflowCurve, TornadoChart, RadarChart, SliderPanel, CSVExport | Friend 1 |
| Module D: Export Module | Report generation & PDF export | PDF preview (React-PDF Viewer), "Generate Investor Deck" button, template selection modal (ESG Fund / Corporate / Government), section inclusion checkboxes, custom notes text area, PDF generation status indicator, auto-download functionality, QR code generation for verification link | ExportPage, PDFPreview, TemplateSelector, GenerateButton, DownloadProgress, QRCodeGenerator | You |

Frontend Module Communication:

text

┌─────────────────────────────────────────────────────────────────────────────┐

│                           MODULE A: MAIN DASHBOARD                        │

│                         (Landing, Projects, User Auth)                    │

└──────────────────────────────┬──────────────────────────────────────────────┘

│ Navigate to "New Project"

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                         MODULE B: MAP & INPUT MODULE                       │

│                     (Polygon Drawing, Form Inputs, Auto-Fetch)            │

└──────────────────────────────┬──────────────────────────────────────────────┘

│ Submit → Project ID

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                      MODULE C: STATISTICS & RESULTS                        │

│              (Charts, Tables, Financial Dashboard, Sliders)               │

└──────────────────────────────┬──────────────────────────────────────────────┘

│ Click "Generate Investor Deck"

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                          MODULE D: EXPORT MODULE                          │

│                     (PDF Preview, Template, Download)                     │

└─────────────────────────────────────────────────────────────────────────────┘

5.4 Backend Module Architecture

The TerraVoxel backend follows a microservices architecture with RESTful APIs, designed for horizontal scaling and independent deployment. Each service is stateless and communicates via HTTP/REST or asynchronous message queues (Celery + Redis).

| Module | Responsibility | API Endpoints | Key Dependencies | Assigned To |
| --- | --- | --- | --- | --- |
| Module 1: Project Management Service | CRUD operations for user projects | POST /api/v1/projects (Create) GET /api/v1/projects (List all) GET /api/v1/projects/{id} (Fetch single) PUT /api/v1/projects/{id} (Update) DELETE /api/v1/projects/{id} (Delete) GET /api/v1/projects/{id}/status (Poll status) | PostgreSQL (PostGIS), Redis (Session Cache) | Friend 1 |
| Module 2: Geospatial Service | Polygon processing & location-based data fetching | POST /api/v1/geospatial/area (Calculate area from GeoJSON) GET /api/v1/geospatial/soil?lat={lat}&lon={lon} (Fetch soil data) GET /api/v1/geospatial/climate?lat={lat}&lon={lon} (Fetch climate data) GET /api/v1/geospatial/reverse-geocode?lat={lat}&lon={lon} (Get location name) | SoilGrids API, OpenWeatherMap API, NASA POWER API, OpenStreetMap Geocoding API, Redis (Caching) | You |
| Module 3: Species Recommender Service | The "brain" — species selection & mix optimization | POST /api/v1/species/recommend (Input: land_data, financial_data → Output: species_mix, density, irrigation_needs) | PostgreSQL (Species Database), Redis (Species Cache) | You |
| Module 4: Carbon Accounting Service | Carbon sequestration calculations | POST /api/v1/carbon/forecast (Input: species_mix, area_ha, horizon_years → Output: annual_tCO2e, cumulative_CCCs, milestones) GET /api/v1/carbon/additionality (Calculate baseline vs. project carbon) POST /api/v1/carbon/monte-carlo (Run 1000-iteration Monte Carlo simulation) | MongoDB (Project Results), Celery (Async Monte Carlo) | Friend 1 |
| Module 5: Financial Engine Service | ROI, NPV, IRR, cashflow calculations | POST /api/v1/financial/model (Input: capex, opex, revenue_schedule, discount_rate → Output: npv, irr, payback, cashflow_table) POST /api/v1/financial/sensitivity (Run sensitivity analysis) GET /api/v1/financial/carbon-price (Fetch live carbon price) | Carbon Price API, MongoDB | You |
| Module 6: Report Generation Service | PDF export & report generation | POST /api/v1/reports/generate (Input: project_id, template, sections → Output: download_url) GET /api/v1/reports/{id}/status (Poll generation status) GET /api/v1/reports/{id}/download (Download generated PDF) | AWS S3, Puppeteer, Jinja2, Ghostscript | Friend 1 |
| Module 7: External API Orchestrator | Aggregates all external API calls | Internal service — no public endpoints | SoilGrids, OpenWeatherMap, NASA POWER, Leaflet/MapLibre, Carbon Price API | You |

Backend Module Communication Flow:

text

┌─────────────────────────────────────────────────────────────────────────────┐

│                         USER REQUEST (Frontend)                            │

└─────────────────────────────────────┬───────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                        API GATEWAY (Kong/NGINX)                           │

│                     (Authentication, Rate Limiting, Routing)              │

└──────┬──────────────┬──────────────┬──────────────┬──────────────┬────────┘

│              │              │              │              │

▼              ▼              ▼              ▼              ▼

┌──────────┐  ┌──────────┐  ┌──────────┐  ┌──────────┐  ┌──────────┐

│ Module 1 │  │ Module 2 │  │ Module 3 │  │ Module 4 │  │ Module 5 │

│ Project  │  │ Geospat. │  │ Species  │  │ Carbon   │  │ Financ.  │

│ Mgmt.    │  │ Service  │  │ Recomm.  │  │ Acctg.   │  │ Engine   │

└──────────┘  └─────┬────┘  └──────────┘  └──────────┘  └──────────┘

│

▼

┌──────────────────┐

│  Module 7:       │

│  External API    │

│  Orchestrator    │

└──────────────────┘

│

┌────────────┼────────────┐

▼            ▼            ▼

┌──────────┐ ┌──────────┐ ┌──────────┐

│SoilGrids │ │OpenWeather│ │Carbon    │

│API       │ │API / NASA│ │Price API │

└──────────┘ └──────────┘ └──────────┘

┌──────────────────────────────────────────────────────┐

│                    Module 6                         │

│              Report Generation Service               │

│        (Puppeteer → PDF → AWS S3 → Download)        │

└──────────────────────────────────────────────────────┘

5.5 Data Flow Diagram (Input → Processing → Output)

The following diagram illustrates how user inputs flow through the system modules to produce the final investment blueprint:

text

┌─────────────────────────────────────────────────────────────────────────────┐

│                           USER INPUTS (Frontend)                          │

├─────────────────────────────────────────────────────────────────────────────┤

│  1. Draw Polygon → Area, Coordinates                                      │

│  2. Land Status (Dropdown)                                               │

│  3. Water Access (Radio)                                                 │

│  4. Capital Available (Slider)                                           │

│  5. Time Horizon (Dropdown)                                              │

│  6. Financing Mode (Toggle)                                              │

│  7. Optional Overrides (Soil, pH, Rainfall, Temp)                       │

└─────────────────────────────────────┬───────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                    MODULE 2: GEOSPATIAL SERVICE                          │

│  ┌──────────────────────────────────────────────────────────────────┐   │

│  │ 1. Auto-fetch Soil Type & pH (SoilGrids API)                     │   │

│  │ 2. Auto-fetch Annual Rainfall & Temperature (OpenWeatherMap)     │   │

│  │ 3. Reverse Geocode Location Name (OpenStreetMap Geocoding)              │   │

│  │ 4. Cache responses in Redis (TTL: Soil=7d, Climate=30d)         │   │

│  └──────────────────────────────────────────────────────────────────┘   │

└─────────────────────────────────────┬───────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                    MODULE 3: SPECIES RECOMMENDER SERVICE                 │

│  ┌──────────────────────────────────────────────────────────────────┐   │

│  │ Step 1: Species Filtering (Elimination)                          │   │

│  │   - Soil pH Tolerance (±0.5)                                     │   │

│  │   - Rainfall Tolerance (±200mm)                                  │   │

│  │   - Temperature Hardiness (Min/Max)                              │   │

│  │   - Water Access Compatibility (Drought-tolerant vs. High-water) │   │

│  │   - Time Horizon Fit (Fast-growing vs. Long-term)               │   │

│  ├──────────────────────────────────────────────────────────────────┤   │

│  │ Step 2: Multi-Objective Scoring                                  │   │

│  │   - Carbon Sequestration Potential (Weight: 0.40)               │   │

│  │   - Timber/Market Value (Weight: 0.30)                          │   │

│  │   - Survival Rate & Hardiness (Weight: 0.20)                    │   │

│  │   - Capital Efficiency (Weight: 0.10)                           │   │

│  ├──────────────────────────────────────────────────────────────────┤   │

│  │ Step 3: Mix Ratio Optimization (Monte Carlo: 1000 iterations)   │   │

│  │ Step 4: Density Calculation (Base Density × Water Factor)      │   │

│  │ Step 5: Irrigation Needs Assessment                              │   │

│  └──────────────────────────────────────────────────────────────────┘   │

└─────────────────────────────────────┬───────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│           MODULE 4: CARBON ACCOUNTING SERVICE                           │

│  ┌──────────────────────────────────────────────────────────────────┐   │

│  │ Step 1: Biomass Accumulation (Chapman-Richards Growth Curves)    │   │

│  │   - Annual AGB = Σ(Species_Density × Individual_AGB)            │   │

│  │ Step 2: Total Biomass = AGB × 1.25 (BGB = 25% of AGB)          │   │

│  │ Step 3: Carbon Stock = Total_Biomass × 0.47 (Carbon Fraction)   │   │

│  │ Step 4: CO₂e = Carbon_Stock × (44/12)                           │   │

│  │ Step 5: Additionality (Project Carbon - Baseline Carbon)        │   │

│  │ Step 6: CCCs = Net_CO₂e × 0.90 (10% Buffer Pool Deduction)     │   │

│  │ Step 7: Verification Milestones (Years 3, 6, 9)                │   │

│  └──────────────────────────────────────────────────────────────────┘   │

└─────────────────────────────────────┬───────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                  MODULE 5: FINANCIAL ENGINE SERVICE                      │

│  ┌──────────────────────────────────────────────────────────────────┐   │

│  │ Step 1: Year 0 Capex Calculation                                 │   │

│  │   - Sapling Purchase: ₹35-150 × Density × 1.1                   │   │

│  │   - Soil Prep: ₹2,500/ha                                        │   │

│  │   - Planting Labor: ₹8,000/ha                                   │   │

│  │   - Drip Irrigation: ₹25,000-45,000/ha (if applicable)         │   │

│  │   - Fencing: ₹15,000/ha (if Open Grazing)                      │   │

│  │ Step 2: Annual Opex (Years 1-10)                                │   │

│  │   - Maintenance: ₹3,000/ha (5% escalation)                     │   │

│  │   - Irrigation: ₹0-2,500/ha (6% escalation)                    │   │

│  │   - Pest Control: ₹1,500/ha (4% escalation)                    │   │

│  │   - Verification: ₹1,50,000 + ₹500/ha (Years 3, 6, 9)          │   │

│  │ Step 3: Revenue Model                                           │   │

│  │   - Price/CCC: ₹1,200-2,500 (User-adjustable)                  │   │

│  │   - Annual Escalation: 3-8%                                     │   │

│  │ Step 4: Financial Metrics                                       │   │

│  │   - Net Cashflow = Revenue - Opex                              │   │

│  │   - NPV = Σ[Net_CF / (1+0.08)^N] - Capex_0                    │   │

│  │   - IRR = Solve Σ[Net_CF / (1+IRR)^N] = 0                     │   │

│  │   - Payback = Year when Cum_CF ≥ 0                             │   │

│  └──────────────────────────────────────────────────────────────────┘   │

└─────────────────────────────────────┬───────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────────────────────┐

│                   USER OUTPUTS (Frontend Dashboard)                       │

├─────────────────────────────────────────────────────────────────────────────┤

│  MODULE C: STATISTICS & RESULTS DASHBOARD                                 │

│  ┌──────────────────────────────────────────────────────────────────┐   │

│  │ Tab 1: Plantation Strategy (Species Mix, Density, Calendar)     │   │

│  │ Tab 2: Carbon Forecast (Annual tCO₂e, Cumulative Credits)       │   │

│  │ Tab 3: Financial ROI (NPV, IRR, Payback, Cashflow Table)        │   │

│  │ Tab 4: Sensitivity Analysis (Tornado Chart, Scenario Compare)   │   │

│  └──────────────────────────────────────────────────────────────────┘   │

│                                                                          │

│  MODULE D: EXPORT MODULE                                                 │

│  ┌──────────────────────────────────────────────────────────────────┐   │

│  │ 1-Click "Generate Investor Deck" → PDF Download                  │   │

│  └──────────────────────────────────────────────────────────────────┘   │

└─────────────────────────────────────────────────────────────────────────────┘

5.6 Module Responsibility Matrix

| Module | Frontend | Backend | Database | External APIs | Team Member |
| --- | --- | --- | --- | --- | --- |
| User Authentication | Module A | Module 1 | PostgreSQL (users) | OAuth2 (Google/GitHub) | Friend 1 |
| Project Management | Module A | Module 1 | PostgreSQL (projects) | — | Friend 1 |
| Map & Polygon Drawing | Module B | Module 2 | PostGIS (geometry) | Leaflet/MapLibre / Google Maps | You |
| Environmental Data Fetching | Module B | Module 2 + Module 7 | Redis (cache) | SoilGrids, OpenWeatherMap, NASA POWER | You |
| Species Recommendation | Module B (display) | Module 3 | PostgreSQL (species) | — | You |
| Carbon Accounting | Module C | Module 4 | MongoDB (results) | — | Friend 1 |
| Financial Modeling | Module C | Module 5 | MongoDB (results) | Carbon Price API | You |
| Sensitivity Analysis | Module C (sliders) | Module 5 (calc) | MongoDB (results) | — | You |
| PDF Export | Module D | Module 6 | AWS S3 (PDFs) | — | Friend 1 |
| QR Code Generation | Module D | Module 6 | — | — | Friend 1 |

5.7 Input Validation Rules

| Input Field | Validation Rule | Error Message | Frontend Enforcement | Backend Enforcement |
| --- | --- | --- | --- | --- |
| Land Area | Must be ≥ 0.1 acres | "Land area must be at least 0.1 acres" | ✅ (Real-time validation) | ✅ |
| Polygon | Must be closed with ≥ 3 vertices | "Please draw a closed polygon with at least 3 points" | ✅ (Leaflet-Draw validation) | ✅ |
| Soil pH | Must be between 0.5 and 14.0 | "Soil pH must be between 0.5 and 14.0" | ✅ (Numeric range) | ✅ |
| Annual Rainfall | Must be between 0 and 5000 mm | "Annual rainfall must be between 0 and 5000 mm" | ✅ (Numeric range) | ✅ |
| Average Temperature | Must be between -10°C and 50°C | "Temperature must be between -10°C and 50°C" | ✅ (Numeric range) | ✅ |
| Initial Capital | Must be ≥ ₹50,000 | "Minimum capital required is ₹50,000" | ✅ (Slider min) | ✅ |
| Time Horizon | Must be 5, 10, 15, or 20 years | "Please select a valid time horizon" | ✅ (Dropdown) | ✅ |
| Land Status | Must be one of allowed enum values | "Please select a valid land status" | ✅ (Dropdown) | ✅ |
| Water Access | Must be one of allowed enum values | "Please select a valid water access option" | ✅ (Radio) | ✅ |

6. Output Dashboard & Reporting Layer

6.1 Module 1: Plantation Strategy Visualization

The first tab of the dashboard provides a comprehensive, visually-rich overview of the recommended plantation blueprint, enabling users to understand what, where, and how they should plant.

| Component | Visualization Type | Data Displayed | Interactivity |
| --- | --- | --- | --- |
| Species Mix Pie Chart | Interactive donut chart (ECharts) | Percentage breakdown of recommended species (e.g., 70% Bamboo, 30% Teak). Hover shows exact species name, area coverage, and number of saplings. | Click on a species segment to zoom into detailed species profile (growth rate, carbon yield, market price). |
| Planting Density Map | Leaflet / MapLibre GL JS overlay on satellite imagery | A grid-layer showing proposed planting pattern. Each color-coded cell represents a 10m × 10m block with species allocation. | Toggle between "Density View" (shows plants/ha) and "Species View" (shows which species goes where). |
| Irrigation Layout Diagram | Schematic SVG diagram | Visual representation of drip lines, water source location, and reservoir placement (if applicable). | Click on irrigation components to see cost breakdown and installation timeline. |
| Species Profile Cards | Card grid layout | Each recommended species displayed as a card with: - Scientific name - Common name - Optimal planting season - Expected height at maturity - Water requirement (mm/year) - Survival rate (%) - Carbon yield (tCO₂e/ha/year) | Click "Full Profile" to see allometric equations, growth curve charts, and peer-reviewed citations. |
| Monthly Planting Calendar | Gantt-style timeline | Visual timeline showing when to plant, irrigate, fertilize, and weed for the first 18 months. | Hover on tasks to see task descriptions and estimated labor costs. |

Key Output Text:

"Your recommended plantation strategy: Plant 560 Bamboo and 240 Teak saplings per hectare. Total saplings required for your 12.4-hectare plot: 9,920. This mix is optimized for your 10-year time horizon and ₹5,00,000 capital constraint. Estimated survival rate: 85% ."

6.2 Module 2: Carbon Yield Forecast Charts

The second tab visualizes the carbon sequestration trajectory, providing both cumulative and annual projections with scientific rigor and clear financial translation.

| Component | Visualization Type | Data Displayed | Interactivity |
| --- | --- | --- | --- |
| Annual Carbon Sequestration (Bar Chart) | Stacked bar chart (Chart.js) | Year-by-year breakdown of tCO₂e captured per species. Shows: - Above-ground carbon (AGB) - Below-ground carbon (BGB) - Soil organic carbon (SOC) increase. | Toggle between "Total" and "Per Species" view. Hover shows exact tCO₂e per year. |
| Cumulative Carbon Credits (Area Chart) | Stacked area chart | Cumulative saleable carbon credits (CCCs) generated over the full time horizon. Overlay line shows the 10% buffer pool deduction. | Slider at bottom to scrub through years and see cumulative credits at any point. |
| Additionality Verification | Dual-axis line + bar chart | Left axis: Project carbon stock vs. Baseline carbon stock (shows additionality). Right axis: Net CO₂ removed from atmosphere. | Hover to compare baseline vs. project stock at each year. |
| Credit Milestone Timeline | Timeline widget | Key verification milestones (Years 3, 6, 9) highlighted with audit dates and estimated credit issuance dates. | Click on milestone to open a detailed audit preparation checklist (downloadable PDF). |
| Equivalent Environmental Impact | Metric cards (icon + number) | Translates carbon yield into relatable metrics: - "Equivalent to removing 450 cars from the road for 1 year." - "Equivalent to 600 acres of forest protected." - "Equivalent to 1.2 million smartphones charged." | Based on EPA GHG equivalencies calculator. Updated annually. |

Key Output Text:

"Your project will sequester a total of 4,250 tCO₂e over 10 years. After the 10% buffer pool deduction (425 credits retained), you will generate 3,825 saleable carbon credits (CCCs) . Annual credit generation peaks in Year 8 at 525 CCCs . First verification audit is scheduled for Year 3."

6.3 Module 3: Interactive Financial ROI Dashboard

The third tab provides a complete financial picture, enabling users to understand profitability, risk, and cashflow timing. This is the most data-intensive module.

| Component | Visualization Type | Data Displayed | Interactivity |
| --- | --- | --- | --- |
| Key Financial KPIs (Metric Cards) | Large-format cards | - Total Investment (Capex + Opex) - Total Revenue (10-year) - Net Profit - NPV (₹) - IRR (%) - Payback Period (Years) | Cards are color-coded: Green (Good), Yellow (Moderate), Red (Risky) based on benchmarks. |
| Year-by-Year Cashflow Table | Sortable, filterable table | Columns: Year, Capex, Opex, Revenue, Net Cashflow, Cumulative Cashflow, CCCs Generated, CCCs Sold. | User can toggle columns (hide/show), export to CSV, and sort by any column. |
| Cumulative Cashflow Curve (Line Chart) | Line chart with shaded area | Shows cumulative net cashflow over 10 years. The break-even point (crossing ₹0) is highlighted with a vertical dashed line. | Hover to see cumulative cashflow at any year. Click on break-even point to see detailed breakdown. |
| Revenue Breakdown (Pie Chart) | Donut chart with drill-down | Shows proportion of revenue from: Carbon Credits vs. Timber Sales (if applicable). | Click on "Carbon Credits" segment to see year-wise revenue from credits. |
| Sensitivity Analysis (Tornado Chart) | Horizontal tornado chart | Shows impact of changing key variables (±30%) on NPV: - Carbon Price - Survival Rate - Verification Costs - Discount Rate | User can adjust individual variables using sliders below the chart and see NPV update in real-time. |
| Scenario Comparison (Radar Chart) | Radar chart (spider plot) | Compares three scenarios (Conservative, Moderate, Optimistic) across metrics: NPV, IRR, Payback, Total Credits, Total Revenue. | Click on a scenario to expand detailed projections. |
| Investor-Ready Cashflow Summary | Clean, print-friendly table | A simplified table suitable for inclusion in the Investor Deck. Shows Year 0–10 summarised cashflows with a clear "Net Benefit" row. | User can copy-paste into their own spreadsheets. |

Interactive Slider Panel (Right Sidebar):

- Carbon Price: Slider ₹1,200 – ₹2,500 (updates all financial metrics instantly).

- Discount Rate: Slider 5% – 15% (NPV recalculates).

- Inflation Rate: Slider 2% – 10% (Capex/Opex escalation adjusts).

- Survival Rate: Slider 60% – 95% (modifies sapling replacement costs and carbon yield).

- Verification Frequency: Dropdown (Every 2 / 3 / 4 years) to adjust audit costs.

Key Output Text:

"Your total investment (Capex + Opex) over 10 years is ₹28.4 Lakhs. Total projected revenue from carbon credits is ₹43.2 Lakhs (Moderate scenario), yielding a Net Profit of ₹14.8 Lakhs. Your NPV at 8% discount rate is ₹9.2 Lakhs, with an IRR of 18.4% . Break-even is achieved in Year 5 ."

6.4 Module 4: 1-Click "Investor & Bank Deck" PDF Exporter

The final module transforms the dashboard's data into a professional, bank-ready PDF report designed to unlock upfront financing. This is a critical differentiator for TerraVoxel.

| Feature | Implementation | Content Included | Customization Options |
| --- | --- | --- | --- |
| PDF Generation Engine | Headless Chrome (Puppeteer) renders HTML/CSS template optimized for A4 printing. | All dashboard modules consolidated into a 15–20 page document with consistent branding. | User selects template theme: "ESG Fund" (green), "Corporate" (blue), or "Government" (neutral). |
| Executive Summary Page | Auto-generated text using project data. | - Project name (user-defined) - Location (district, state, country) - Total area (ha/acres) - Total investment required - NPV & IRR at a glance - Payback period - Total carbon credits generated | User can edit the executive summary text before export. |
| Satellite Map Overlay | Leaflet/MapLibre static image API captures the current map view with species zoning overlay. | High-resolution satellite image showing: - Project boundary - Species zoning colors - Scale bar and north arrow - Coordinate grid | User can choose map layer: Satellite, Terrain, or Street. |
| Detailed Financial Projections | Tables generated from Financial Engine data. | - Year-by-year cashflow table (Capex, Opex, Revenue, Net CF, Cum CF) - Key financial ratios (NPV, IRR, Payback, ROI) - Sensitivity table (Conservative/Moderate/Optimistic) | User can select which years to display (e.g., Years 0, 3, 5, 8, 10 only). |
| Carbon Credit Projection Graph | ECharts exported as PNG using echarts-for-pdf library. | - Cumulative carbon credits over time (area chart) - Annual credit generation (bar chart) - Verification milestone markers | User can toggle which graph to include. |
| Verification & Compliance Appendix | Auto-generated text based on Verra VCS methodology. | - Summary of methodology used (VM0007) - Audit schedule (Years 3, 6, 9) - Buffer pool calculation - Risk assessment (fire, drought, pests) | User can add additional notes. |
| Financing Request Letter (Optional) | Template generated if user selected "Seeking Upfront Investor Financing." | - Addressed to "Commercial Banks, Green Funds, and Corporate Offset Buyers" - Clear request for financing amount (derived from Capex) - Project IRR highlighted as collateral - Contact details of user | User can edit recipient name, financing amount, and terms. |
| Branding & Customization | CSS styling applied dynamically. | - TerraVoxel logo and header - User's name and company logo (uploaded) - Page numbers and footer (including date) | User uploads company logo and selects primary color. |

Export Workflow:

- User clicks "Generate Investor Deck" button in the dashboard's top-right corner.

- A modal appears with options:

  - Select Template: ESG Fund / Corporate / Government

  - Include Sections: Checkboxes for each module (default: all selected).

  - Add Custom Notes: Free-text area for user comments (e.g., "This project aligns with SDG 13 and 15.")

- User clicks "Generate & Download".

- Backend service:

  - Fetches all project data from MongoDB.

  - Populates the HTML template.

  - Runs Puppeteer to generate PDF.

  - Compresses PDF (reduce image DPI to 150 for file size < 5MB).

  - Returns download URL to frontend.

  - Auto-downloads to user's local machine (or saves to cloud drive).

- The PDF includes a machine-readable QR code that links back to the live project dashboard, allowing banks to verify the data authenticity.

7. Comprehensive Technology Stack Specification

TerraVoxel is built on a modern, cloud-native technology stack designed for scalability, real-time interactivity, and seamless integration with geospatial and scientific computing libraries. The stack is organized into five layers: Frontend, Backend, Database, Geospatial, and DevOps/Infrastructure.

7.1 Frontend Frameworks & UI Libraries

The frontend is a single-page application (SPA) built for performance and rich interactivity, targeting desktop and tablet users primarily (with mobile responsiveness for data viewing).

| Component | Technology Choice | Rationale | Key Features Used |
| --- | --- | --- | --- |
| Core Framework | React.js (v18) with TypeScript | Industry-standard component-based architecture; excellent ecosystem; strong typing for maintainability. | Hooks, Context API for state management, React Router v6 for navigation. |
| State Management | Redux Toolkit (RTK) + Redux Persist | Centralized state for complex dashboard data; persists user session and project data across page reloads. | Slices for: User, Project, Map, Dashboard, Export. |
| UI Component Library | Material-UI (MUI) v5 | Rich pre-built components (cards, tables, modals, sliders) with excellent accessibility (WCAG 2.1 AA compliant). | DataGrid (for cashflow tables), Slider (for price sensitivity), Stepper (for 3-step workflow). |
| Form Handling & Validation | React Hook Form + Zod | Performant form management with minimal re-renders; Zod for schema validation matching backend rules. | Dynamic form fields (conditional rendering based on water access selection). |
| Charting & Visualization | ECharts (Apache) v5 | Superior performance for large datasets; supports 40+ chart types; highly customizable; better than Chart.js for complex financial visualizations. | Donut charts, stacked area charts, tornado charts, radar charts (scenario comparison). |
| Mapping & Geospatial UI | MapLibre GL JS | Industry-leading customizability, satellite imagery quality, and drawing tools. Fallback to Google Maps JavaScript API. | Leaflet-Draw plugin (polygon/pin tools), custom map controls, static image API for PDF exports. |
| PDF Generation (Client-side Preview) | React-PDF + html2canvas | Renders preview of the Investor Deck before download; allows user to see what will be exported. | Live preview of PDF layout; user can scroll through pages before generating final PDF. |
| Performance Optimization | React.lazy + Suspense (code splitting), memoization (useMemo, useCallback) | Ensures sub-3-second initial load and smooth interactions even with large financial datasets. | Lazy-loads heavy chart components and the map module until needed. |
| Styling | Emotion (MUI's default styling engine) + Tailwind CSS | MUI for components, Tailwind for utility-first custom styling (e.g., metric cards, PDF template styling). | Tailwind used extensively for PDF HTML templates (converted to inline styles for print). |

7.2 Backend Architecture & API Layer

The backend follows a microservices architecture with RESTful APIs, designed for horizontal scaling and independent deployment of services.

| Component | Technology Choice | Rationale | Key Features Used |
| --- | --- | --- | --- |
| Core Framework | Python (v3.11) + FastAPI | High performance (asyncio), automatic OpenAPI documentation, Pydantic for data validation, and excellent integration with scientific libraries (NumPy, SciPy). | FastAPI routers for each microservice; dependency injection for authentication; background tasks via Celery. |
| Alternative (if Python not preferred) | Node.js (v20) + Express.js + TypeScript | Lower latency for I/O operations; excellent for API orchestration and real-time updates. | Same architecture logic applies; species database queries are equally performant. |
| API Gateway | Kong or NGINX | Centralized routing, rate limiting, and authentication for all microservices. | JWT validation, request logging, load balancing across service instances. |
| Authentication & Authorization | JWT (JSON Web Tokens) + OAuth2 (Google/GitHub login) + RBAC (Role-Based Access Control) | Secure, stateless authentication; roles for Farmer, Aggregator, Project Developer. | Middleware checks user role and permissions for each endpoint (e.g., only Project Developers can bulk-upload polygons). |
| Background Task Processing | Celery + Redis (as broker) | Handles long-running tasks: external API orchestration, PDF generation, and Monte Carlo simulations without blocking the API. | Async tasks: fetch_external_data, generate_pdf_report, run_monte_carlo_simulation. |
| Caching Layer | Redis (v7) | In-memory caching for external API responses, species database lookups, and user session data. | TTLs: Soil data (7 days), Climate data (30 days), Carbon price (1 hour). |
| Logging & Monitoring | ELK Stack (Elasticsearch, Logstash, Kibana) + Prometheus/Grafana | Centralized logging for debugging; Prometheus for metrics (API latency, error rates, task queue length). | Custom dashboards showing API health, user activity, and external API usage. |
| File Storage | AWS S3 (or Google Cloud Storage) + CloudFront (CDN) | Stores generated PDFs, user-uploaded logos, and map static images. | Signed URLs for secure temporary access (24-hour expiry). |

7.3 Geospatial & Mapping Services

Geospatial processing is critical to TerraVoxel's core functionality, from polygon drawing to spatial analysis and visualization.

| Component | Technology Choice | Rationale | Key Features Used |
| --- | --- | --- | --- |
| Map Rendering (Frontend) | MapLibre GL JS | High-performance WebGL rendering; custom styles; supports drawing tools and GeoJSON layers. | Satellite imagery, polygon drawing, species zoning overlays, centroid extraction. |
| Geospatial Processing (Backend) | GeoPandas + Shapely + PyProj | Python libraries for spatial operations: area calculation, centroid extraction, buffering, coordinate transformations. | shapely.geometry.Polygon for validation; geopandas.GeoSeries for area and centroid calculations; projection transformations (WGS84 to UTM for accurate area). |
| Spatial Database Extension | PostGIS (PostgreSQL extension) | Enables spatial indexing (GiST), complex spatial queries, and efficient storage of GeoJSON polygons. | Spatial queries: ST_Area, ST_Centroid, ST_Intersects; indexes on geometry columns for fast retrieval. |
| Static Map Generation | Leaflet/MapLibre Static Images API | Generates high-resolution map images (PNG) for embedding in the Investor Deck PDF. | Custom overlay with species zoning; returns image URL for PDF generation. |
| Reverse Geocoding | OpenStreetMap Geocoding API | Converts coordinates to human-readable location names (district, state, country). | Used in PDF reports and dashboard header. |
| Fallback Mapping (If Leaflet/MapLibre unavailable) | Google Maps JavaScript API + Google Earth Engine | Alternative satellite imagery and geocoding. | Polygon drawing via Google Maps Drawing Library. |

7.4 External Data APIs

The platform integrates with multiple external APIs to auto-fetch environmental and market data, reducing user input burden.

| API | Purpose | Authentication | Rate Limits | Data Retrieved |
| --- | --- | --- | --- | --- |
| SoilGrids (ISRIC) | Soil type, pH, organic carbon, texture | None (open API) | 500 requests/day (free) | Soil taxonomy, pH, SOC (0–30cm depth). |
| OpenWeatherMap | Climate normals (rainfall, temperature) | API Key (free tier) | 1,000 requests/day | Monthly rainfall (mm), min/max temperature (°C). |
| NASA POWER | Alternative climate data | None (open API) | Unlimited | Daily temperature, precipitation, solar radiation (1981–present). |
| Carbon Price Index | Live carbon market prices | API Key (paid) | 10,000 requests/month | EU ETS price (€/tCO₂e), CME futures (USD). |
| OpenStreetMap Geocoding | Reverse geocoding, static maps | API Key (Geocoding token) | 100,000 requests/month | Location name (district/state/country), static map PNGs. |
| Forest Survey of India (FSI) | Timber market prices (optional) | None (public data) | N/A | State-wise timber auction prices (for Teak, Neem, etc.). |

API Orchestration Pattern:

- The ExternalAPIService (FastAPI) manages all outbound API calls using asyncio and httpx for concurrent requests.

- A Circuit Breaker pattern prevents cascading failures (open circuit after 3 consecutive failures; resets after 5 minutes).

- Retry with Exponential Backoff: Retries failed requests 3 times (1s, 2s, 4s delays) before falling back to default values or cached data.

7.5 Database Schema & Data Storage

TerraVoxel uses a polyglot persistence approach, leveraging different databases for different data types.

| Database | Technology | Purpose | Key Tables/Collections | Schema Details |
| --- | --- | --- | --- | --- |
| Relational (PostgreSQL + PostGIS) | PostgreSQL 15 + PostGIS 3.4 | Transactional data, user management, project metadata, and spatial data. | users, projects, project_results, species, audit_logs. | projects.geometry (GeoJSON), projects.area_ha (float), users.role (enum: farmer, aggregator, developer). |
| Document Store (MongoDB) | MongoDB 6.0 | Stores computed project results (large, nested JSON documents). | project_results (collection). | Document structure: { project_id, species_mix: [...], carbon_forecast: [...], financial_model: {...}, pdf_export: {...} }. |
| In-Memory Cache (Redis) | Redis 7.0 | Caching external API responses, user sessions, and frequently accessed species data. | Keys: soil:{lat}:{lon}, climate:{lat}:{lon}, carbon_price:live. | TTLs: 7 days (soil), 30 days (climate), 1 hour (carbon price). |
| File Storage (S3/Cloudinary) | AWS S3 (or Google Cloud Storage) | Stores generated PDFs, user-uploaded logos, and static map images. | Buckets: TerraVoxel-pdfs/, TerraVoxel-uploads/. | Signed URLs (valid 24 hours) for secure access. |
| Time-Series Data (Optional) | InfluxDB or TimescaleDB | For future roadmap: storing daily environmental sensor data (if IoT integration planned). | Not implemented in v1.0; reserved for scaling. | — |

Key Database Schema (PostgreSQL):

Users Table:

sql

CREATE TABLE users (

user_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

email VARCHAR(255) UNIQUE NOT NULL,

password_hash VARCHAR(255) NOT NULL,

full_name VARCHAR(100),

role VARCHAR(20) CHECK (role IN ('farmer', 'aggregator', 'developer')),

company_name VARCHAR(100),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

Projects Table (with PostGIS):

sql

CREATE TABLE projects (

project_id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID REFERENCES users(user_id) ON DELETE CASCADE,

project_name VARCHAR(255),

geometry GEOMETRY(POLYGON, 4326) NOT NULL,

area_ha FLOAT NOT NULL,

land_status VARCHAR(50) CHECK (land_status IN ('barren', 'degraded_pasture', 'deforested_scrubland')),

water_access VARCHAR(20) CHECK (water_access IN ('rain_fed', 'seasonal_canal', 'borewell')),

fencing_status VARCHAR(20) CHECK (fencing_status IN ('protected', 'open_grazing_risk')),

initial_capital NUMERIC(15,2) NOT NULL,

financing_mode VARCHAR(20) CHECK (financing_mode IN ('self_funded', 'seeking_financing')),

time_horizon_years INTEGER CHECK (time_horizon_years IN (5, 10, 15, 20)),

status VARCHAR(20) DEFAULT 'draft' CHECK (status IN ('draft', 'processing', 'ready', 'exported')),

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

Species Database Table (Curated):

sql

CREATE TABLE species (

species_id SERIAL PRIMARY KEY,

scientific_name VARCHAR(100) UNIQUE NOT NULL,

common_name VARCHAR(100),

growth_rate_m_per_year FLOAT,

max_height_m FLOAT,

wood_density_g_cm3 FLOAT,

carbon_fraction FLOAT CHECK (carbon_fraction BETWEEN 0.45 AND 0.50),

allometric_equation TEXT,

ph_min FLOAT, ph_max FLOAT,

rainfall_min_mm INTEGER, rainfall_max_mm INTEGER,

temp_min_c FLOAT, temp_max_c FLOAT,

drought_tolerance VARCHAR(20) CHECK (drought_tolerance IN ('low', 'medium', 'high')),

sapling_cost_inr NUMERIC(10,2),

optimal_density_plants_per_ha INTEGER,

survival_rate_percent FLOAT CHECK (survival_rate_percent BETWEEN 0 AND 100),

timber_value_inr_per_m3 NUMERIC(10,2),

source_citation TEXT

);

7.6 PDF Generation & Report Rendering Engines

The Investor Deck export is powered by a robust document generation pipeline.

| Component | Technology Choice | Rationale | Key Features Used |
| --- | --- | --- | --- |
| PDF Generation Engine | Puppeteer (headless Chrome/Chromium) | Renders HTML templates with full CSS support (including Tailwind) to high-fidelity PDFs; handles complex layouts and charts better than libraries like pdfkit. | page.pdf() method with printBackground: true, format: 'A4', margin: { top: '20mm', ... }. |
| HTML Templating | Jinja2 (Python) | Dynamic template rendering with loops, conditionals, and filters; injects project data into the template before Puppeteer renders. | Template inheritance (base template with header/footer); loops for cashflow tables; conditionals for optional sections. |
| Chart Image Generation | ECharts Server-side Rendering | Uses node-echarts to render charts as PNG images (without browser), embedded as base64 in the HTML. | Exports charts as PNG with renderToImage() method; 300 DPI for high-quality prints. |
| PDF Optimization | Ghostscript (for compression) | Compresses PDF files (reduces image DPI to 150, removes redundant metadata) to keep file size < 5MB. | Post-processing step after PDF generation. |
| PDF Preview (Frontend) | React-PDF Viewer | Allows user to preview the Investor Deck before download, with page navigation and zoom. | @react-pdf-viewer/core and @react-pdf-viewer/default-layout packages. |

PDF Generation Workflow (Detailed):

- User clicks "Generate Investor Deck."

- Frontend sends POST /api/v1/projects/{project_id}/export with template preferences.

- Backend:

  - Fetches project data from PostGIS and MongoDB.

  - Loads Jinja2 template (investor_deck_template.html).

  - Renders all charts as PNGs (using ECharts server-side rendering).

  - Injects data and image base64 strings into the template.

  - Saves generated HTML to temporary file (/tmp/report_{project_id}.html).

  - Launches Puppeteer (headless browser) to render the HTML to PDF.

  - Compresses PDF using Ghostscript.

  - Uploads PDF to S3 with signed URL.

  - Deletes temporary HTML and PDF files.

- Returns signed URL to frontend (valid 24 hours).

- Frontend auto-downloads the PDF (or opens in a new tab for preview).

8. Data Science & Scientific Models (Behind the Scenes)

The scientific rigor of TerraVoxel's recommendations depends on peer-reviewed allometric equations, species growth curve libraries, and robust sensitivity models.

8.1 Allometric Equations for Biomass-to-Carbon Conversion

Allometric equations are the mathematical foundation of carbon estimation, relating easily measurable parameters (diameter at breast height, height, wood density) to total above-ground biomass.

| Species Group | Allometric Equation | Source | Parameters | Applicability |
| --- | --- | --- | --- | --- |
| Bamboo (Dendrocalamus strictus) | AGB = 0.00023 × (DBH)^2.54 × (Height)^0.89 | INBAR (International Bamboo and Rattan Organisation), 2019 | DBH (cm) measured at 1.3m; Height (m); Culm count per clump. | Tropical and subtropical bamboos. |
| Teak (Tectona grandis) | AGB = 0.079 × (DBH)^2.43 × (WD)^0.91 | Chave et al. (2014), Global Ecology & Biogeography | DBH (cm); Wood Density (WD) = 0.65 g/cm³ (dry). | Pan-tropical dry/moist forests. |
| Neem (Azadirachta indica) | AGB = 0.059 × (DBH)^2.47 × (WD)^0.82 | ICRAF (World Agroforestry Centre), 2016 | DBH (cm); WD = 0.62 g/cm³. | Semi-arid and dry tropical zones. |
| Acacia (Acacia nilotica) | AGB = 0.045 × (DBH)^2.55 × (WD)^0.85 | Indian Forest Survey (FSI), 2020 | DBH (cm); WD = 0.72 g/cm³. | Indian dry deciduous forests. |
| Mahogany (Swietenia macrophylla) | AGB = 0.091 × (DBH)^2.36 × (WD)^0.88 | FAO (2018), Forest Biomass Equations | DBH (cm); WD = 0.55 g/cm³. | Tropical moist forests. |
| General Broadleaf (Default) | AGB = 0.0673 × (DBH)^2.40 × (Height)^0.70 | IPCC 2006 Guidelines, Volume 4, Chapter 4 | DBH (cm); Height (m); Default WD = 0.60. | Used as fallback when species-specific equations unavailable. |

Below-Ground Biomass (BGB) Estimation:

- Root-to-Shoot Ratio (R/S) is species-specific and derived from IPCC 2019 refinements:

  - Bamboo: R/S = 0.25 (clumping root system)

  - Teak: R/S = 0.28 (taproot system)

  - Neem: R/S = 0.22 (deep taproot)

  - Default (if unknown): R/S = 0.25

- BGB = AGB × R/S

Total Carbon Stock Calculation:

text

Carbon_Stock (tC/ha) = (AGB + BGB) × Carbon_Fraction

Carbon_Fraction = 0.47 (IPCC default for tropical dry forest; ranges 0.45–0.50)

8.2 Species Growth Curve Libraries

Growth curves define how a species increases in height, diameter, and biomass over time. TerraVoxel uses Chapman-Richards growth functions (a sigmoidal curve) to model individual tree growth.

Chapman-Richards Equation:

text

Y(t) = A × (1 - e^(-k × t))^m

Where:

- Y(t) = Size metric at time t (years) — e.g., DBH (cm) or Height (m).

- A = Asymptotic maximum size (mature size).

- k = Growth rate coefficient (species-specific).

- m = Shape parameter (determines inflection point).

- e = Base of natural logarithm.

Species-Specific Parameters (Example):

| Species | A (Max DBH, cm) | k (Growth rate) | m (Shape) | Maturity (Years) | Data Source |
| --- | --- | --- | --- | --- | --- |
| Bamboo | 15 (culm diameter) | 0.35 | 1.2 | 5–7 | INBAR, 2019 (observed plantation data) |
| Teak | 60 | 0.12 | 0.9 | 20–25 | Chave et al. (2014) + local FSI data |
| Neem | 50 | 0.18 | 0.95 | 15–20 | ICRAF, 2016 |
| Acacia | 40 | 0.25 | 1.0 | 10–12 | FSI, 2020 |
| Mahogany | 70 | 0.10 | 0.85 | 25–30 | FAO, 2018 |

Application in TerraVoxel:

- The system simulates growth monthly for the first 10 years (and annually thereafter) by iterating the Chapman-Richards function.

- DBH and Height predictions feed into the allometric equations to calculate annual biomass accumulation.

- Growth is adjusted for environmental factors:

  - Rainfall Adjustment: If rainfall is below species optimum, growth rate k is reduced by 10–30% (linear interpolation).

  - Soil pH Adjustment: If soil pH is outside the species' optimal range, growth rate is reduced by 5–15%.

  - Competition Adjustment: High-density planting reduces individual tree growth (inverse square law applied).

8.3 Sensitivity Analysis & Risk Adjustments (Carbon Price Volatility, Drought Risk)

TerraVoxel provides robust risk assessment to prepare users for market and environmental uncertainties. The sensitivity engine is built using Monte Carlo simulations and scenario-based stress testing.

Monte Carlo Simulation Framework:

- Number of Iterations: 1,000 (computationally efficient for v1.0; can scale to 10,000 for enterprise versions).

- Random Variables:

| Variable | Distribution Type | Parameters | Rationale |
| --- | --- | --- | --- |
| Carbon Price | Log-Normal | Mean = User-selected price, Std Dev = 15% of mean | Carbon prices are positively skewed; cannot go below zero. |
| Survival Rate | Beta | α = 20, β = 5 (mean ≈ 80%) | Bounded between 0 and 1; Beta distribution fits survival rates well. |
| Growth Rate (k) | Normal | Mean = Species-specific k, Std Dev = 10% of k | Reflects natural variability in growth. |
| Verification Cost | Normal | Mean = ₹1,50,000 + (₹500 × ha), Std Dev = 10% | Audit costs vary by service provider. |
| Discount Rate | Uniform | 6% – 10% | Range reflects RBI repo rate fluctuations. |

- Output Distributions: NPV, IRR, Payback Period, Total Credits Generated.

- Risk Metrics Calculated:

  - Value at Risk (VaR) at 90% Confidence: The worst-case NPV that could occur with 90% probability.

  - Probability of Negative NPV: Percentage of simulations where NPV < 0 (project failure risk).

  - NPV at Risk (NPVaR): NPVaR = Mean NPV - 5th Percentile NPV (downside risk).

Scenario-Based Sensitivity Analysis (Pre-defined Scenarios):

| Scenario | Carbon Price | Survival Rate | Growth Rate | Discount Rate | Typical Use Case |
| --- | --- | --- | --- | --- | --- |
| Conservative | ₹1,200 (flat) | 70% | 80% of species max | 10% | Bank's stress-test requirement; worst-case climate conditions. |
| Moderate | ₹1,800 (3% escalation) | 85% | Species-specific k | 8% | Most likely scenario based on historical averages. |
| Optimistic | ₹2,500 (8% escalation) | 95% | 115% of species max | 6% | Best-case market conditions + optimal management. |

Tornado Chart Generation (Client-side):

- The tornado chart is computed on the frontend (cached base projections allow instant recalculation).

- Variables are sorted by impact on NPV (largest impact at top).

- Each variable is shifted ±30% from its base value, and NPV is recalculated using the financial model.

- The chart is updated in real-time when the user adjusts the "Sensitivity Analysis" sliders.

Drought Risk Adjustment:

- Based on user's rainfall data and species drought tolerance, the system applies a drought risk premium:

  - If annual rainfall is < 800mm, an automatic 10% reduction is applied to growth rates for all non-drought-tolerant species.

  - If user selects "Rain-fed" water access, an additional 15% survival risk is applied (sapling replacement rate increases in Years 1–3).

- Mitigation Recommendation: The system recommends installing drip irrigation (if within budget) or selecting drought-tolerant species (e.g., Acacia, Neem) to reduce risk.

Verification Audit Risk Adjustment:

- If verification fails (rare), credits cannot be sold for that year.

- The model assumes a 1% annual verification failure risk (based on Verra VCS historical audit statistics).

- In the Monte Carlo simulation, this is modeled as a Bernoulli random variable (1% chance of 0 revenue from credits in that year).

10. Directory structure

TerraVoxel/

├── backend/

│   ├── src/

│   │   ├── api/

│   │   │   ├── v1/

│   │   │   │   ├── endpoints/

│   │   │   │   │   ├── projects.py

│   │   │   │   │   ├── geospatial.py

│   │   │   │   │   ├── species.py

│   │   │   │   │   ├── carbon.py

│   │   │   │   │   ├── financial.py

│   │   │   │   │   └── reports.py

│   │   │   │   ├── __init__.py

│   │   │   │   └── router.py

│   │   │   └── __init__.py

│   │   ├── core/

│   │   │   ├── config.py

│   │   │   ├── database.py

│   │   │   ├── security.py

│   │   │   ├── cache.py

│   │   │   └── exceptions.py

│   │   ├── models/

│   │   │   ├── user.py

│   │   │   ├── project.py

│   │   │   ├── species.py

│   │   │   ├── carbon.py

│   │   │   └── financial.py

│   │   ├── schemas/

│   │   │   ├── project.py

│   │   │   ├── geospatial.py

│   │   │   ├── species.py

│   │   │   ├── carbon.py

│   │   │   ├── financial.py

│   │   │   └── report.py

│   │   ├── services/

│   │   │   ├── project_service.py

│   │   │   ├── geospatial_service.py

│   │   │   ├── species_service.py

│   │   │   ├── carbon_service.py

│   │   │   ├── financial_service.py

│   │   │   ├── report_service.py

│   │   │   └── external_api_service.py

│   │   ├── tasks/

│   │   │   ├── celery_app.py

│   │   │   ├── fetch_external_data.py

│   │   │   ├── generate_pdf.py

│   │   │   └── monte_carlo.py

│   │   ├── utils/

│   │   │   ├── allometric_equations.py

│   │   │   ├── growth_curves.py

│   │   │   ├── carbon_calculator.py

│   │   │   ├── financial_calculator.py

│   │   │   ├── pdf_generator.py

│   │   │   └── validators.py

│   │   ├── db/

│   │   │   ├── migrations/

│   │   │   │   ├── versions/

│   │   │   │   ├── env.py

│   │   │   │   └── alembic.ini

│   │   │   └── seed_data/

│   │   │       ├── species_data.csv

│   │   │       └── default_costs.json

│   │   ├── tests/

│   │   │   ├── unit/

│   │   │   │   ├── test_geospatial.py

│   │   │   │   ├── test_species.py

│   │   │   │   ├── test_carbon.py

│   │   │   │   └── test_financial.py

│   │   │   ├── integration/

│   │   │   │   ├── test_api.py

│   │   │   │   └── test_database.py

│   │   │   └── fixtures/

│   │   ├── main.py

│   │   └── __init__.py

│   ├── requirements.txt

│   ├── Dockerfile

│   ├── docker-compose.yml

│   ├── .env.example

│   └── README.md

├── frontend/

│   ├── public/

│   │   ├── index.html

│   │   ├── favicon.ico

│   │   └── assets/

│   │       ├── logos/

│   │       └── icons/

│   ├── src/

│   │   ├── modules/

│   │   │   ├── dashboard/

│   │   │   │   ├── components/

│   │   │   │   │   ├── ProjectList.jsx

│   │   │   │   │   ├── ProjectCard.jsx

│   │   │   │   │   ├── NewProjectModal.jsx

│   │   │   │   │   └── UserProfile.jsx

│   │   │   │   ├── pages/

│   │   │   │   │   └── DashboardPage.jsx

│   │   │   │   ├── hooks/

│   │   │   │   ├── services/

│   │   │   │   ├── styles/

│   │   │   │   └── index.js

│   │   │   ├── map/

│   │   │   │   ├── components/

│   │   │   │   │   ├── MapComponent.jsx

│   │   │   │   │   ├── PolygonDrawer.jsx

│   │   │   │   │   ├── PinDrop.jsx

│   │   │   │   │   ├── AreaDisplay.jsx

│   │   │   │   │   └── MapControls.jsx

│   │   │   │   ├── pages/

│   │   │   │   │   └── MapPage.jsx

│   │   │   │   ├── hooks/

│   │   │   │   ├── services/

│   │   │   │   ├── styles/

│   │   │   │   └── index.js

│   │   │   ├── input/

│   │   │   │   ├── components/

│   │   │   │   │   ├── InputForm.jsx

│   │   │   │   │   ├── LandStatusDropdown.jsx

│   │   │   │   │   ├── WaterAccessRadio.jsx

│   │   │   │   │   ├── CapitalSlider.jsx

│   │   │   │   │   ├── TimeHorizonDropdown.jsx

│   │   │   │   │   ├── FinancingModeToggle.jsx

│   │   │   │   │   ├── EnvironmentalDataDisplay.jsx

│   │   │   │   │   └── OverrideControls.jsx

│   │   │   │   ├── hooks/

│   │   │   │   ├── services/

│   │   │   │   ├── styles/

│   │   │   │   └── index.js

│   │   │   ├── results/

│   │   │   │   ├── components/

│   │   │   │   │   ├── ResultsDashboard.jsx

│   │   │   │   │   ├── SpeciesMixChart.jsx

│   │   │   │   │   ├── PlantingCalendar.jsx

│   │   │   │   │   ├── CarbonForecastChart.jsx

│   │   │   │   │   ├── FinancialTable.jsx

│   │   │   │   │   ├── NPVIRRCards.jsx

│   │   │   │   │   ├── CashflowCurve.jsx

│   │   │   │   │   ├── TornadoChart.jsx

│   │   │   │   │   ├── RadarChart.jsx

│   │   │   │   │   ├── SliderPanel.jsx

│   │   │   │   │   └── MetricCards.jsx

│   │   │   │   ├── pages/

│   │   │   │   │   └── ResultsPage.jsx

│   │   │   │   ├── hooks/

│   │   │   │   ├── services/

│   │   │   │   ├── styles/

│   │   │   │   └── index.js

│   │   │   └── export/

│   │   │       ├── components/

│   │   │       │   ├── PDFPreview.jsx

│   │   │       │   ├── TemplateSelector.jsx

│   │   │       │   ├── GenerateButton.jsx

│   │   │       │   ├── DownloadProgress.jsx

│   │   │       │   ├── SectionCheckboxes.jsx

│   │   │       │   └── QRCodeGenerator.jsx

│   │   │       ├── pages/

│   │   │       │   └── ExportPage.jsx

│   │   │       ├── hooks/

│   │   │       ├── services/

│   │   │       ├── styles/

│   │   │       └── index.js

│   │   ├── shared/

│   │   │   ├── components/

│   │   │   │   ├── Navbar.jsx

│   │   │   │   ├── Sidebar.jsx

│   │   │   │   ├── Footer.jsx

│   │   │   │   ├── LoadingSpinner.jsx

│   │   │   │   └── ErrorBoundary.jsx

│   │   │   ├── hooks/

│   │   │   │   ├── useAuth.js

│   │   │   │   ├── useProject.js

│   │   │   │   └── useMap.js

│   │   │   ├── utils/

│   │   │   │   ├── api.js

│   │   │   │   ├── constants.js

│   │   │   │   ├── helpers.js

│   │   │   │   ├── validators.js

│   │   │   │   └── formatters.js

│   │   │   ├── store/

│   │   │   │   ├── slices/

│   │   │   │   │   ├── userSlice.js

│   │   │   │   │   ├── projectSlice.js

│   │   │   │   │   ├── mapSlice.js

│   │   │   │   │   ├── resultsSlice.js

│   │   │   │   │   └── exportSlice.js

│   │   │   │   └── store.js

│   │   │   ├── context/

│   │   │   │   └── AuthContext.js

│   │   │   └── styles/

│   │   │       ├── globals.css

│   │   │       └── theme.js

│   │   ├── routes/

│   │   │   ├── AppRoutes.jsx

│   │   │   ├── PrivateRoute.jsx

│   │   │   └── PublicRoute.jsx

│   │   ├── App.jsx

│   │   ├── index.js

│   │   └── __init__.py

│   ├── package.json

│   ├── package-lock.json

│   ├── webpack.config.js

│   ├── Dockerfile

│   ├── .env.example

│   └── README.md

├── database/

│   ├── postgres/

│   │   ├── init.sql

│   │   ├── Dockerfile

│   │   └── pg_hba.conf

│   ├── mongodb/

│   │   └── init.js

│   └── redis/

│       └── redis.conf

├── infrastructure/

│   ├── docker/

│   │   ├── docker-compose.dev.yml

│   │   ├── docker-compose.prod.yml

│   │   └── docker-compose.staging.yml

│   ├── kubernetes/

│   │   ├── deployment/

│   │   │   ├── backend-deployment.yaml

│   │   │   ├── frontend-deployment.yaml

│   │   │   ├── postgres-deployment.yaml

│   │   │   ├── mongodb-deployment.yaml

│   │   │   └── redis-deployment.yaml

│   │   ├── service/

│   │   │   ├── backend-service.yaml

│   │   │   ├── frontend-service.yaml

│   │   │   ├── postgres-service.yaml

│   │   │   ├── mongodb-service.yaml

│   │   │   └── redis-service.yaml

│   │   ├── configmap/

│   │   │   └── app-config.yaml

│   │   └── secret/

│   │       └── app-secret.yaml

│   ├── terraform/

│   │   ├── main.tf

│   │   ├── variables.tf

│   │   └── outputs.tf

│   └── nginx/

│       ├── nginx.conf

│       └── ssl/

│           ├── terra...ion

│           └── terra...ey

├── docs/

│   ├── api/

│   │   ├── openapi.yaml

│   │   └── postman_collection.json

│   ├── architecture/

│   │   ├── system_architecture.png

│   │   ├── data_flow_diagram.png

│   │   └── er_diagram.png

│   ├── user_guides/

│   │   ├── user_manual.pdf

│   │   └── onboarding_guide.md

│   ├── developer_guides/

│   │   ├── setup.md

│   │   ├── deployment.md

│   │   └── contributing.md

│   └── reports/

│       └── TerraVoxel_Technical_Specification.docx

├── scripts/

│   ├── seed_species_db.py

│   ├── backup_db.sh

│   ├── deploy.sh

│   ├── migrate.sh

│   └── cleanup.sh

├── tests/

│   ├── e2e/

│   │   ├── dashboard.spec.js

│   │   ├── map.spec.js

│   │   ├── results.spec.js

│   │   └── export.spec.js

│   └── performance/

│       └── load_test.js

├── .github/

│   └── workflows/

│       ├── ci.yml

│       └── cd.yml

├── .gitignore

├── .prettierrc

├── .eslintrc.js

├── LICENSE

├── README.md

└── CONTRIBUTING.md

9. Security, Compliance & Verification

9.1 Carbon Credit Standard Alignment (Verra/Gold Standard Readiness)

TerraVoxel is architected to align with internationally recognized carbon accounting standards, ensuring that the carbon credits projected by the platform are credible, verifiable, and ultimately tradeable on voluntary carbon markets.

Verra VCS (Verified Carbon Standard) Alignment:

| Verra VCS Requirement | TerraVoxel Implementation | Compliance Status |
| :--- | :--- | :--- | :--- |
| Methodology: VM0007 (Reduced Emissions from Deforestation and Degradation - REDD+) and VM0037 (Afforestation/Reforestation) | The platform's allometric equations, baseline carbon stock estimation, and buffer pool deduction logic follow VM0007 and VM0037 methodologies exactly. | ✅ Fully Aligned |
| Additionally Proof | The system calculates baseline carbon stocks based on "Current Land Status" (Barren = 0 tC/ha, Degraded Pasture = 5 tC/ha, Deforested Scrubland = 12 tC/ha) and demonstrates that the project sequesters additional CO₂ beyond what would occur without intervention. | ✅ Fully Aligned |
| Permanence & Reversal Risk | A 10% buffer pool is automatically deducted from all generated credits (per Verra's pooled buffer account requirement). The platform also includes fire/drought risk factors in the Monte Carlo simulation. | ✅ Fully Aligned |
| Leakage Assessment | The model applies a 2% annual leakage factor (carbon loss due to pests, fires, or natural mortality). For projects > 500 ha, the platform prompts users to conduct a separate leakage assessment (per Verra's requirements). | ✅ Partially Aligned (Leakage assessment for large projects is flagged for manual review) |
| Verification Schedule | Third-party validation audits are scheduled for Years 3, 6, and 9 (per Verra's 5-year crediting period rules with intermediate audits). The platform includes audit costs in Opex and generates audit-ready reports. | ✅ Fully Aligned |
| Monitoring & Reporting | The platform generates a Monitoring Report template (downloadable as part of the Investor Deck) that includes: plot-level species data, survival rates, DBH/height measurements (to be filled by the user annually), and carbon stock calculations. | ✅ Fully Aligned |

Gold Standard Alignment (Optional):

- The platform also supports Gold Standard's Sustainable Development Goals (SDG) Impact reporting.

- In the Investor Deck, an optional section highlights SDG contributions:

  - SDG 13 (Climate Action): Carbon sequestration quantified.

  - SDG 15 (Life on Land): Biodiversity improvement through native species planting.

  - SDG 1 (No Poverty): Employment generation (planting labor, maintenance workers) quantified in the financial model.

  - SDG 8 (Decent Work): Rural job creation metrics are estimated and presented.

Carbon Credit Certification Workflow (Post-Platform):

- User plants the species mix recommended by TerraVoxel.

- User conducts annual monitoring (DBH, height, survival rate) using the platform's monitoring template.

- In Years 3, 6, and 9, the user engages a Verra-accredited third-party auditor (e.g., SGS, Bureau Veritas).

- Auditor validates the data, and credits are issued to the user's Verra registry account.

- Credits can then be sold on exchanges (e.g., CME, Xpansiv) or directly to corporate buyers.

9.2 Audit Trail & Third-Party Verification Fee Estimation

TerraVoxel maintains a complete audit trail of all user actions and system calculations to support third-party verification and regulatory compliance.

Audit Trail Features:

| Feature | Implementation | Data Captured |
| :--- | :--- | :--- | :--- |
| User Action Logging | All user interactions (form submissions, map edits, dashboard views, exports) are logged in the audit_logs table with timestamps and IP addresses. | user_id, action_type (e.g., 'polygon_drawn', 'project_submitted', 'pdf_exported'), timestamp, ip_address, user_agent. |
| Data Provenance | Every external API response (soil, climate, carbon price) is stored with a metadata tag indicating the source, retrieval timestamp, and API response status. | data_source (e.g., 'SoilGrids'), retrieved_at, raw_response (JSON), confidence_score. |
| Calculation Transparency | All allometric equations, growth curve parameters, and financial calculations are logged as part of the project_results document in MongoDB. | Complete record of all equations used, species parameters, and iteration results from Monte Carlo simulations. |
| Version Control | Species database and financial parameters are version-controlled. Each project stores the version of the species database used at the time of calculation. | species_db_version (e.g., 'v2.3.1'), financial_model_version (e.g., 'v1.0.0'). |

Third-Party Verification Fee Estimation:

Verification fees are automatically estimated and included in the financial model's Opex line. The estimation is based on Verra's fee schedule and industry benchmarks.

| Audit Type | Fee Structure | Estimated Cost (₹) | Frequency |
| --- | --- | --- | --- |
| Validation Audit (Pre-planting) | Fixed fee + per-hectare charge | ₹2,00,000 + (₹750 × ha) | Once (Year 0) — Note: Currently excluded from v1.0; will be included in v2.0 |
| Verification Audit (Monitoring) | Fixed fee + per-hectare charge | ₹1,50,000 + (₹500 × ha) | Years 3, 6, 9 |
| Verra Registration Fee | Fixed per project | ₹3,00,000 (one-time) | Year 0 (included in Capex if user selects "Seeking Financing") |
| Verra Issuance Fee | Per credit issued | ₹25 per CCC | Deducted from revenue at each credit issuance year. |

Audit Preparation Checklist (Generated by Platform):

- The platform automatically generates a Verification Readiness Report (available in the Investor Deck) that includes:

  - Planting records (species, density, GPS coordinates).

  - Annual monitoring data template (DBH, height, survival rate measurements).

  - Carbon stock calculation sheets (showing all allometric equations applied).

  - Leakage and additionality justification.

  - Photographic evidence of planting (user uploads photos during project setup).

10. System Scalability & Future Roadmap

10.1 Handling Multiple Concurrent Land Parcels

TerraVoxel is designed with horizontal scalability to handle thousands of concurrent users and projects without performance degradation.

Scalability Architecture:

| Layer | Scalability Strategy | Implementation |
| :--- | :--- | :--- | :--- |
| Frontend (Web Application) | CDN Caching & Static Hosting | The React application is hosted on AWS S3 + CloudFront (or equivalent CDN). Static assets (JavaScript bundles, CSS) are cached globally, reducing server load and improving load times. |
| API Gateway (Kong/NGINX) | Horizontal Scaling & Load Balancing | Multiple API gateway instances behind a load balancer (AWS ELB). Autoscaling rules based on CPU utilization > 70%. |
| Backend Services (FastAPI) | Stateless Microservices + Autoscaling | All backend services are stateless (no local session storage). Deployed as Docker containers on Kubernetes (EKS/GKE). Autoscaling based on request queue length and CPU/memory metrics. |
| Background Tasks (Celery) | Worker Pool Scaling | Celery workers scale horizontally (up to 20 concurrent workers). Tasks are queued in Redis and processed asynchronously. High-priority tasks (project submission) are processed before low-priority tasks (PDF generation). |
| Database (PostgreSQL + PostGIS) | Read Replicas & Connection Pooling | PostgreSQL with one primary (write) and up to 5 read replicas. PgBouncer for connection pooling (reduces overhead of creating new DB connections). Spatial indexes (GiST) on geometry columns ensure fast geospatial queries. |
| MongoDB | Sharding | MongoDB sharded by project_id across multiple nodes. Ensures that project result documents are distributed evenly, preventing hotspots. |
| Redis Cache | Cluster Mode | Redis cluster mode with 3 master nodes (and replicas) to handle high cache throughput. Cache hit rate target: > 90%. |

Performance Benchmarks (Target):

- Concurrent Users: Supports 1,000+ concurrent users with < 3-second response time for project submission.

- Project Submission Throughput: Up to 100 project submissions per minute (with background processing).

- PDF Generation: Up to 50 concurrent PDF generation requests (queued; average generation time < 10 seconds per PDF).

- API Response Time: < 200ms for read-heavy endpoints (dashboard fetch); < 500ms for write-heavy endpoints (project submission, excluding background processing).

Multi-Tenancy Considerations:

- Each user's data is isolated by user_id in the database (row-level security).

- Future roadmap: Enterprise Tenant model where an organization can manage multiple sub-users (e.g., a land aggregator with 50 field officers). This will be implemented in v2.0 using Role-Based Access Control (RBAC) with tenant isolation.

10.2 Planned Integrations (Drone/Satellite NDVI Monitoring, Blockchain for Credits)

The TerraVoxel roadmap extends beyond v1.0 to incorporate emerging technologies that enhance monitoring, verification, and market access.

Integration 1: Drone & Satellite NDVI Monitoring (v2.0)

| Feature | Implementation | Benefits |
| :--- | :--- | :--- | :--- |
| NDVI (Normalized Difference Vegetation Index) Monitoring | Integration with Planet Labs or Sentinel-2 satellite imagery APIs. Users can opt-in to receive monthly NDVI alerts on their project. | Automates verification monitoring; reduces manual field measurements; detects early signs of stress (drought/pests). |
| Drone Data Upload | Users can upload drone orthomosaics (geotagged RGB + multispectral). The platform processes the images to estimate biomass and canopy cover using AI/ML models. | Improves carbon estimation accuracy by 10–15% by validating allometric equation predictions with actual canopy cover data. |
| Automatic Alerting | If NDVI drops below a threshold (indicating possible pest/drought stress), the system sends an automated alert to the user's dashboard and email. | Enables proactive intervention, reducing mortality rates and preserving carbon credits. |

Integration 2: Blockchain for Carbon Credits (v3.0)

| Feature | Implementation | Benefits |
| :--- | :--- | :--- | :--- |
| Tokenization of Carbon Credits | Integration with blockchain platforms (e.g., Polygon or Ethereum) to mint carbon credits as ERC-1155 (semi-fungible) tokens. | Enables fractional ownership of carbon credits; allows users to sell credits in smaller increments (e.g., 1 credit per token). |
| Smart Contract for Automatic Distribution | Upon verification (Years 3, 6, 9), smart contracts automatically distribute tokens to the user's wallet. | Reduces administrative overhead; increases transparency and trust with buyers. |
| Carbon Credit Marketplace | Integration with decentralized exchanges (e.g., Uniswap or KlimaDAO) to allow users to sell credits directly without intermediaries. | Reduces transaction fees; provides price discovery; makes credits accessible to retail investors. |
| Immutable Audit Trail | All project data (planting records, monitoring data, verification reports) are hashed and stored on-chain (IPFS + blockchain). | Provides tamper-proof evidence for auditors and buyers; increases credit premium (verified on-chain credits sell at 5–10% premium). |

Integration 3: IoT Sensors for Real-Time Monitoring (v4.0)

| Feature | Implementation | Benefits |
| :--- | :--- | :--- | :--- |
| Soil Moisture & Temperature Sensors | Integration with LoRaWAN or NB-IoT sensors placed in the plantation. Data streamed to the platform via MQTT or HTTP. | Provides real-time soil moisture data; optimizes irrigation; reduces water waste by 20–30%. |
| Weather Stations | On-site weather stations (or integration with nearby meteorological stations) to track rainfall, temperature, humidity. | Enhances drought risk modeling; alerts users before extreme weather events. |
| Growth Monitoring Sensors | Ultrasonic sensors to measure tree height automatically (no manual DBH measurements required). | Reduces monitoring labor costs by 50%; increases monitoring frequency (monthly vs. annual). |

Integration 4: Financing API & Marketplace (v2.0)

| Feature | Implementation | Benefits |
| :--- | :--- | :--- | :--- |
| Loan/Funding Application | Users who select "Seeking Upfront Investor Financing" can submit their project directly to partner banks/green funds via API. | Reduces time-to-funding from months to days; provides a pipeline of pre-vetted projects to lenders. |
| Automated Credit Scoring | The platform's IRR and NPV projections serve as inputs to a credit scoring model (developed in partnership with financial institutions). | Standardizes project risk assessment; enables algorithmic lending. |

11. Conclusion & Success Metrics

11.1 KPIs for Platform Effectiveness

TerraVoxel's success is measured across four key dimensions: user adoption, scientific accuracy, financial viability, and environmental impact.

User Adoption & Engagement KPIs:

| KPI | Target (Year 1) | Target (Year 3) | Measurement Method |
| --- | --- | --- | --- |
| Number of Registered Users | 5,000 | 50,000 | Database query (users table) |
| Active Monthly Users (MAU) | 1,000 | 10,000 | Logins and interactions in the last 30 days. |
| Projects Created | 2,500 | 30,000 | Count of projects table entries (status = 'ready' or 'exported'). |
| Investor Decks Generated | 1,000 | 15,000 | Count of PDF export events in audit_logs. |
| User Retention Rate (6-month) | 60% | 75% | Users who create > 1 project within 6 months. |

Scientific & Carbon Accuracy KPIs:

| KPI | Target | Measurement Method |
| :--- | :--- | :--- | :--- |
| Carbon Estimation Accuracy | ±15% of actual verified carbon yield (measured against Verra-issued credits). | Compare platform projections with actual credit issuance after Year 3, 6, 9 verifications. |
| Species Survival Rate Prediction Accuracy | Within ±10% of actual survival rates. | Compare predicted survival rates with field monitoring data collected by users. |
| Allometric Equation Validation | Correlation coefficient (R²) > 0.85 between predicted and actual biomass. | Validate against primary literature and field measurements from pilot projects. |

Financial Performance KPIs:

| KPI | Target | Measurement Method |
| :--- | :--- | :--- | :--- |
| IRR Accuracy | Predicted IRR within ±3 percentage points of actual IRR. | Compare platform IRR projections with actual project returns (post-credit sales). |
| Payback Period Accuracy | Predicted payback within ±1 year of actual payback. | Compare platform projections with actual project cashflows. |
| User ROI Realization | Average user ROI > 15% per project. | Aggregated user-reported returns (optional data sharing). |

Environmental Impact KPIs:

| KPI | Target (Year 3) | Measurement Method |
| :--- | :--- | :--- | :--- |
| Total Carbon Sequestration (Platform-Wide) | 1,000,000 tCO₂e (from all projects combined). | Sum of projected carbon yields across all projects (validated by monitoring data). |
| Total Area Planted | 10,000 hectares (25,000 acres). | Sum of project areas (area_ha field). |
| Biodiversity Improvement | Number of native species planted (target: 20+ species across projects). | Species mix data from project results. |

11.2 Expected Time-to-Value for the End-User

TerraVoxel is designed to deliver rapid time-to-value for users, transforming weeks of research and consultancy work into minutes of platform interaction.

| User Persona | Time-to-Value | Timeline | Key Milestones |
| --- | --- | --- | --- |
| The Smallholder/Farmer | < 30 Minutes | Day 0: User registers, draws polygon, submits inputs, and receives the Investment Blueprint. Day 1–7: User reviews the plan, adjusts parameters, and generates the Investor Deck. Month 1–3: User secures funding (if needed) and begins planting. Year 3: First carbon credits are verified and sold. | - Immediate access to plantation blueprint. - Ability to secure financing within 30 days (using the Investor Deck). - First carbon credit revenue within 3–4 years. |
| The Institutional Land Aggregator | < 1 Hour (per project) | Day 0: User bulk-uploads multiple polygons (via CSV/GeoJSON). Day 1: Platform generates aggregated portfolio report (summarized IRR, total carbon credits). Week 1–4: User reviews and refines portfolio strategy. Year 3–5: Portfolio-wide credit issuance begins. | - Portfolio-level carbon yield forecasting. - IRR optimization across species mixes. - Standardized reporting for investor presentations. |
| The ESG Project Developer | < 2 Hours (per project) | Day 0: User conducts full due diligence (sensitivity analysis, verification cost estimation, leakage assessment). Day 1–3: User exports the full Investor Deck and shares with corporate buyers. Month 1–6: Corporate buyer signs off-take agreement; project funded and planted. Year 3: Credits verified and sold to the corporate buyer. | - Comprehensive data pack for corporate due diligence. - Real-time scenario modeling for negotiation. - Audit-ready verification templates. |

Summary of Key Benefits:

- Before TerraVoxel: Landowners spent 3–6 months consulting with agronomists, carbon consultants, and financial advisors; paid ₹2–5 Lakhs in advisory fees; often received conflicting or non-standardized advice.

- With TerraVoxel: The entire process is reduced to 30 minutes of digital interaction; advisory costs are replaced by a platform subscription (projected at ₹5,000–20,000 per project); outputs are standardized, auditable, and bank-ready.

Final Remarks

TerraVoxel represents a paradigm shift in how land is valued — not just for its agricultural output, but for its carbon sequestration potential as a financial asset. By combining rigorous scientific models (peer-reviewed allometric equations, IPCC-compliant methodologies) with a frictionless user experience (interactive maps, auto-fetched data, 1-click reports), the platform democratizes access to the carbon credit economy.

The technical architecture is scalable, secure, and extensible, designed to evolve with emerging technologies (blockchain, IoT, AI-driven monitoring) while maintaining scientific integrity and compliance with international standards (Verra VCS, Gold Standard).

TerraVoxel's ultimate value proposition is transforming uncertainty into investable certainty — enabling landowners to plant with confidence, investors to fund with clarity, and the planet to benefit from measurable, verifiable climate action.